## Slide 1
REVIEW AND DISCUSSION
NaReT: what Denis built and what changed
A practical comparison of the original app and the merged headset app.
Includes scenario rules, speech, CCBM, tracking, CPR feedback, patient appearance and menus.
Original Marek dialogue: all 14 fixed lines, in German and Polish, with English translations.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
1
Notes: # Denis's upstream app versus the final merged app
Reviewed 8 October 2026. Baseline: upstream `origin/main`, commit `9d880a1`
(28 September 2026), from NaReT-Nachbarsprache-wird-reanimiert/naret-xr-app.
Compared against the current working tree and the code used for installed
version 42, `0.3.40-original-stabilizer`. This includes uncommitted and untracked
files; it is not a comparison of two published releases. No changes were pushed.
## Executive assessment
Denis supplied the application architecture, patient/witness presentation,
scenario engine, audio/cloud framework, interface, and feedback infrastructure.
His dependency setup already imported the user's compression/hand-zone code
and `simple_pose_stabilizer.gd`. Those were not invented during this merge.
He also already integrated an external ArUco addon.
The merge changes the headset placement pipeline, connects the original CPR
display, narrows the exercise to one witness without AED, adds English, and
routes reported exercise actions through a new CCBM bridge. Paul's imported
addon supplies the newer detector. The latest fix activates the user's tuned
stabilizer settings and rest-pose policy, which had been missing in the adapter.
Source inspection establishes implementation, not correct behavior on hardware.
All 24 application test suites passed in the latest run, with the Windows-native
detector excluded. The imported Windows DLL is blocked by Application Control.
Android detection was observed previously with all three colored markers.
The latest restored stabilizer still needs the user's stationary/head-motion
check; this review does not claim the entire exercise is finished.
## 1. Composition and ownership — scripts/main.gd
**Before:** constructed Denis's scenario, QCPR manager, EKG, AED, two-witness
director, cloud/audio modules, tracker, interaction, room layout and UI.
**Now:** sets `cpr_witness_only` and `observation_driven`; constructs the CCBM
bridge and observation interpreter; instantiates a single-witness director with
Anna and null second rescuer/AED references. EKG and patient systems remain.
The current startup does not instantiate QCPR manager or the AED object.
The tracker receives the marker-layout profile. On the headset, the spatial
anchor receives the viewer head and the tracker-level temporal filter is
disabled so the anchor owns stabilization. This avoids two filter stages.
Audio recording and playback mute the CPR metronome. English confirmations,
recognized-text display, service status messages, controller nudging, save
actions, witness positioning and accessible training controls are connected here.
Virtual room/floor and colored hand meshes are not installed in the XR flow.
**Review:** this remains the largest integration file. AED/QCPR declarations and
legacy branches remain even though those systems are not instantiated. They are
inactive leftovers, not evidence that real QCPR measurements are connected.
Start requires placement and saved calibration. Exact headset use should be
tested in one complete run rather than inferred from individual functions.
## 2. Scenario — scripts/scenario/scenario_controller.gd
**Before:** deterministic assessment/call/CPR/AED/recovery states, counts and
allowed-action guards. Buttons could submit training actions.
**Now:** adds two policy switches. Witness-only mode rejects AED actions and
bystander-generated treatment events. Observation-driven mode hides routine
clinical progression buttons through `get_interface_actions()` while retaining
setup/reset controls. The original scenario guard still validates actions after
CCBM acceptance. Logging accepts CCBM probability and spoken-report metadata.
The summary identifies the focused exercise as `cpr_single_witness_practice`.
**Review:** AED enums and implementation remain for the broader scenario; they
are excluded in the selected mode. This is a focused CPR exercise, not Denis's
full original AED simulation. Speech confirms reported findings, not physical
technique. Physical compressions remain detector events.
## 3. Witnesses and conversation
### scripts/scenario/bystander_director.gd — unchanged upstream implementation
Denis's original two-witness director remains in the repository. The current
app instantiates a subclass instead, so presence of this file does not mean
Marek or automated bystander compressions are active.
### scripts/scenario/single_witness_director.gd — new
Overrides state/event handling: Anna arrives, urges action after waiting and
responds to accepted responsiveness assessment. Stroke and intent callbacks
do nothing. It never supplies compressions or fetches an AED. It deliberately
reuses the original director's timing/audio infrastructure.
### scripts/ai/llm_orchestrator.gd — modified
Adds English fallback replies, English model prompting/response validation and
a `single_witness` policy. In that mode, AED-fetch replies are suppressed and
the prompt forbids another helper or witness-performed CPR. Its queue and
dialogue-only separation are retained. Generated replies do not advance the
scenario. Calm/thank replies update Anna's emotion, not proof of a learner action.
**Review:** a cloud reply and a prerecorded fallback are different paths.
Arbitrary conversation requires the configured LLM; local ASR alone does not
provide open-ended dialogue. Legacy AED response dictionaries remain but are
filtered in the active mode.
## 4. Microphone, recognition and action interpretation
### scripts/ai/audio_manager.gd — modified
English is accepted throughout recording/playback. An empty capture buffer now
returns zero level instead of retaining a stale loud value; this prevents a
silence timer from being continually reset by old samples. Recording does not
restart an already-playing microphone stream. An unscripted missing clip does
not substitute an unrelated Anna calming line. Original microphone capture,
voice activation, playback queue and prepared-clip support remain.
### scripts/api/uni_api_client.gd — modified
Adds optional local ASR at `http://127.0.0.1:8767/inference`, a separate request
with a 30-second timeout, no cloud credentials, no redirects and English
transcription support. Denis's cloud completion/TTS/authentication framework
remains. The local route is a USB-forwarded development deployment, not an
independent speech recognizer running inside the Quest.
### scripts/scenario/spoken_observation.gd — new
Normalizes speech and maps bounded statements/requests to structural action
codes. Supports selected multi-sentence forms around a finding; does not mean
every wording or pace is accepted. Speech cannot create a compression stroke.
### scripts/scenario/speech_confirmation.gd — new
English-only pending proposals last 30 seconds and are bound to the current
scenario context. Yes/no applies only to an explicit pending proposal. A small
list handles observed transcription mistakes and tentative statements. It is
not a general fuzzy-match acceptance engine.
### scripts/ai/observation_interpreter.gd — new
For speech not handled by bounded matching, asks the configured LLM for an
action, kind, result and verbatim supporting evidence. Validates the schema,
evidence substring and expected result. Questions, intentions, ambiguous or
contradictory statements cannot silently become completed treatment actions.
Conversation is sent onward to Anna's dialogue system.
**Review findings:** the interpreter has one in-flight request; speech arriving
while busy gets clarification, not a queued interpretation. Without a configured
LLM, unfamiliar wording receives clarification. English confirmation behavior
is not mirrored completely in German/Polish. Recognition at different speaking
rates and interruption during playback still needs recorded headset validation.
## 5. CCBM — new, not part of Denis's baseline
### scripts/scenario/ccbm_bridge.gd
Sends structural observation history to an external worker. Requires a response
identifying engine `ccbm`, the requested action and a finite probability at
least 0.90. Then checks the action is still allowed by Denis's scenario. One
request is allowed at a time; history is limited to 256 observations. Reset
invalidates old responses. It records compression onset from accepted tracked
strokes rather than sending every stroke over HTTP. Reported ventilation is
still a spoken claim. Start does not require CCBM inference.
### integrations/ccbm/d.pddl, p.pddl, d-observations.cpp, server.py
Added behavior model/problem/observation code and HTTP wrapper around the
compiled CCBM worker on the PC/Linux runtime. The bridge is not itself the
inference engine. Repeated breathing observations represent first/second breath
in the model. Local speech/CCBM forwarding is configured by development tools.
**Review:** 0.90 is explicitly a prototype policy, not a threshold selected by
data-driven validation. Endpoint/model availability and accepted exercise
transitions must be checked during a full run. CCBM cannot prove a physical
breath, correct hand position or correct airway maneuver from a spoken report.
## 6. Tracking, marker combination and placement
### scripts/tracking/aruco_tracker.gd — modified Denis adapter
Adds profile loading and marker combination, used-marker evidence reporting
and a switch for temporal filtering. Preserves marker size/ID configuration,
tracking status and desktop preview. Chooses the migrated camera provider in
the XR path. Combining markers uses the exact newest detection result, not
unrelated stale poses. Unrecognized IDs are ignored by the layout.
### scripts/tracking/user_camera_provider.gd — new adapter from original approach
Retains CameraServer capture, background detection and capture-time head-pose
world conversion. Uses the imported detector's `detect_markers()` when present,
explicitly selects 4x4/50, passes configured physical marker sizes and retains
the existing intrinsics. Identity head pose is passed to detection; the saved
head transform is applied once. Old API fallback remains.
The explicit lens compatibility correction logged as identity on the headset:
the suspected inverse difference was ruled out. Diagnostic PNG saving is off.
Detection timing is periodically logged. Camera latency remains a fixed 50 ms
estimate; the addon's accurate CameraX timestamp path is not integrated here.
### scripts/tracking/colored_camera.gdshader — new
Combines luminance/chroma camera textures and classifies blue to white and
orange to black before detection. Full-resolution processing remains enabled
for colored markers. Lighting, printing and color thresholds can still affect
detection; this is not proof that all resolutions were optimized.
### scripts/tracking/colored_marker_image.gd — new
CPU fallback for non-GPU images, with RGB hue classification and luminance
fallback handling. Unit tests cover mapping and image handling; these are not
a hardware lighting benchmark.
### scripts/tracking/marker_layout.gd — added during migration
Loads calibrated marker-to-common transforms and a common-to-sternum bridge.
Each visible marker reconstructs the same anchor; translations are averaged
and sign-aligned quaternions combined. Reports position spread. Optional floor
orientation removes pitch/roll; it does not place the mesh bottom on the floor.
### scripts/tracking/startup_placement.gd — added during migration
Robust coordinate-median position and measured rotation medoid. Starts checking
after 30 independent readings, at three-reading checkpoints, with 1.5 mm /
1-degree estimate stability; four stable comparisons permit earliest acceptance
at 42 readings. A 100-reading fallback exists. Faster detection changes the
wall-clock duration of observation-count rules.
### scripts/tracking/viewer_motion_gate.gd — migrated original gate
Holds during head movement using a 0.3 s head window, 0.15 m/s and 20 degrees/s,
then 0.5 s settling. Five readings learn viewpoint bias within 10 cm AND
10 degrees. Small updates are held beyond 1.8 m; a 30 cm OR 25-degree change
with three full-evidence detections has an override. These heuristic constants
were retained, not newly proved optimal by this review. The experimental blanket
partial-marker hold was removed at the user's request.
### scripts/tracking/spatial_anchor.gd — modified Denis placement
Denis's original one-marker 1.5 s settling/mean path remains for desktop.
The headset uses the robust startup and viewer gate. Model offset and save/load
compatibility remain. Adds floor reference/geometry handling, model orientation,
opacity persistence, height preservation and explicit reposition resets.
Version 42 finally configures the original filter: window 5, position dead zone
20 mm, rotation dead zone 0.3 degrees, smoothing 1.2 s, prior 2 s; stable endpoint
checks 1.5 mm / 1 degree over 3 observations and relocation floors 80 mm /
8 degrees. A separate remembered rest pose is used and stable components can
re-anchor independently. Earlier statements that the script's presence meant
the full original policy was active were incomplete.
### scripts/tracking/marker_pose_gizmo.gd — new diagnostic
White marker-center dot, labeled ID and 5 cm RGB axes on raw world marker poses,
before patient/layout offsets. Hides after 500 ms without detection. Depth-test
bypass keeps it readable through the patient. Raw gizmo jitter is intentional.
### scripts/tracking/openxr_setup.gd / room_layout.gd — modified
Adds floor-height helpers respecting active tracking spaces, reference transforms
and live tracked room-anchor positions. Original XR/scene integration remains.
`room_anchor.gd` itself is unchanged.
**Review:** three issues should not be conflated: marker pose alignment, mesh
alignment offset, and stationary smoothing. A floor orientation constraint is
also different from physical mesh-floor contact. Current gate heuristics and
50 ms camera timing can still cause viewpoint-dependent shifts. Real movement,
occlusion and rest reacquisition need hardware checks without inventing offsets.
## 7. CPR and hand/controller interaction
### scripts/tracking/xr_interaction.gd — modified
Denis already instantiated the upstream hand-zone/stroke detector. Changes now
attach the original CPR HUD to the XR camera; use its BPM interval source rather
than a separate adapter calculation; retain the original zone dimensions; enable
metronome except while audio is busy; reset the 0–30 practice count for a new
cycle. The standalone automatic breathing-pause scheduler stays disabled because
the scenario owns the breathing events.
The practice display/zone appears after patient placement, but only CPR-stage
strokes receive exercise credit. Adds controller trigger menu clicks while
retaining hand pinch/poke input. Controllers do not generate physical CPR counts.
### addons/naret_upstream/avatar/*
`cpr_hand_zone.gd/.tscn`, `cpr_motion_session.gd`, `cpr_metronome.gd` and the
target guide originated in the user's project and were already dependencies of
Denis's application. `cpr_feedback_hud.gd` was brought into this runtime for the
original 0–30 count, pace needle, depth bar and coaching. The stabilizer script
matches the original project; the important latest change is its configuration
and rest-pose use in the spatial anchor.
**Review:** depth is hand excursion, not measured mannequin compression depth.
Speech cannot add compression counts. The existing sensor modules would need
real hardware/plugin connection for verified depth/recoil/ventilation data.
## 8. Patient model, transparency and animation
### scripts/mannequin/mannequin_controller.gd — modified
Adds optional anatomical fitting, resized mouth/forehead targets and neutral
gesture landmarks. Fit dimensions default to zero; scene model scale is 0.9.
Therefore the presence of fitting code does not establish a measured mannequin
match. Preserve the actual physical torso dimensions when assessing fit.
Adds body overlay materials using `assets/patient_overlay.gdshader`; head region
stays solid to avoid seeing teeth/eyeballs through facial skin. Body opacity
uses a 4x4 screen-space coverage mask instead of layered alpha blending. Pallor
updates preserve material alpha. A pattern can remain visible, especially in XR.
**Important exact difference:** current head-tilt limits are 10 degrees neck and
10 degrees head. Denis's baseline uses 28 and 20. These values are not the same,
even though earlier conversation discussed retaining Denis's angles.
### scripts/tracking/head_tilt_gesture.gd — new
Two separate tracked hands: forehead palm within 6 cm, other index tip within
4.5 cm of chin; 0.35 s positioning; coordinated movement within 2 s, sustained
0.12 s; 0.25 s lost-tracking grace. Limits are provisional. It triggers animation
only and does not score or confirm actual airway opening. Replaces Denis's
one-palm-within-10-cm trigger.
### Other mannequin scripts — unchanged
AED device, breathing system, bystander controller, heart system, pupil system,
ragdoll and rig animator retain upstream implementations. Whether each is active
depends on composition. AED code remains inactive in the focused exercise;
retained physiological displays are simulations, not sensed patient physiology.
## 9. Languages and interface
### scripts/ai/language_manager.gd — modified
Adds English scenario/action lines and UI translation mapping, three-language
selection and some English communication intents. Denis's DE/PL content remains.
Missing UI translation keys fall back to German, so full English coverage is not
guaranteed merely by selecting EN.
### scripts/ui/hand_menu.gd — modified
Larger direct training, language, microphone and voice-test controls alongside
the wrist-menu infrastructure. Uses observation-driven action lists. Language
and active-state feedback turn green; momentary actions flash rather than
remaining selected. Some visible strings remain English regardless of language.
### scripts/ui/calibration_panel.gd — modified
Retains XYZ and Euler rotation preview through the model offset, preserves scale,
and gates saving on startup placement. Removed marker geometry, scan visibility
and model-scale controls. Later requests added language/start/audio/microphone
controls outside scrolling, plus body transparency and floor adjustment fields.
It is therefore broader than the earlier requested minimal six-field panel.
Close keeps preview; Save writes it. Y controls can be disabled when floor locked.
Hard-coded English messages need localization review.
### scripts/ui/info_panel.gd — modified
Adds next-step/example phrases and hand-compression display. Helps the learner
understand expected observations instead of requiring hidden action buttons.
Remaining literal English strings require DE/PL checks.
### scripts/ui/dashboard.gd — modified
Adds EN selection and localized labels, hides QCPR simulator button, uses
observation-driven available UI actions and labels hand depth as an estimate.
Desktop/simulation utilities remain; their presence is not headset sensor support.
### scripts/ui/briefing_panel.gd — modified
Skips missing-AED feedback in witness-only mode, adapts the final advice for that
scenario and routes localization through the language helper. This file changes
what is displayed; it does not replace the scoring or session-log engine.
## 10. Feedback, EKG, QCPR and utilities retained from Denis
`score_tracker.gd` and `session_logger.gd` are unchanged upstream. The input events
and scenario metadata are extended, so their output can differ even without
editing the files. Full results should be checked for a no-AED, speech-report
session. Numeric verified-quality scores must not imply measured chest depth.
`ekg_system.gd` and `ekg_renderer.gd` are unchanged. `performance_monitor.gd` is
unchanged. The QCPR backend, real BLE adapter, constants, packet parser, manager,
simulated backend and QCPR debug panel are unchanged source; current main does
not start their runtime. Native BLE availability is a separate integration task.
## 11. Remaining work, in practical order
### Scene, addon and build changes outside scripts/
- `scenes/main.tscn`: selects `data/user_marker_layout.cfg`, supplies the default
180-degree X model orientation, and removes the AED and Marek scene instances.
This is an actual scene change, not just hiding their buttons.
- `scenes/mannequin.tscn`: sets the human model scale to 0.9. Saved model offsets
can add their own transform, so the scene scale alone is not a torso measurement.
- `assets/patient_overlay.gdshader`: new opaque-depth coverage shader with a solid
head region; discussed in section 8.
- `addons/opencv_aruco`: imported from Paul's `addon-port` branch, commit
`729f8c0`, with new packaged native libraries/API and export guard. It is a
selective addon port, not replacement of Denis's whole project. Its standalone
timestamped CameraX tracker is not the active camera provider.
- `project.godot`: the OpenCV editor-plugin section was moved; comparison with
this baseline does not show a new XR-reference-space policy in this file.
- `export_presets.cfg`: installed build identifies as code 42,
`0.3.40-original-stabilizer`; application package remains the same so replace
installation preserves user data.
- English script/audio and service setup tools are additions. Service settings
are runtime/device configuration, not evidence that all required servers are
bundled in the APK. No credential values are included in this review.
### Validation still required
1. Confirm the latest patient stabilization on a stationary mannequin, head
movement, partial marker loss and restart. Compare patient versus raw gizmos.
2. Confirm saved model fit/nudge and floor-height behavior after restarting and
XR recentering; do not compensate a camera-pose defect with a model offset.
3. Decide whether to retain the current 10+10-degree visual animation or restore
Denis's 28+20-degree animation; test its direction on the actual rig.
4. Run one full English exercise with natural speech, interruptions, two breaths,
compression cycle, handover and debrief. Log ASR, CCBM and scenario decisions.
5. Repeat in German/Polish; review translated UI, audio availability and fallback
behavior. Current English confirmation support is more extensive.
6. Decide the deployment model: USB-connected PC ASR/CCBM is development mode.
Independent headset deployment needs reachable services or another runtime.
7. Validate any desired real mannequin measurements via sensors/BLE. Do not label
hand excursion or spoken breaths as verified physical measurements.
8. Clean up inactive AED/QCPR branches only after reviewing the intended future
scope, then produce a reviewable commit/PR. Local changes are not automatically
incorporated into Denis's GitHub repository.
## File inventory
The following inventory compares each runtime script with the baseline Git blob,
normalizing Windows/Unix line endings. Changed files may include comments/formatting, not
only behavioral differences. Unchanged files retain source but can be called
with different settings or inputs. Godot `.uid` sidecars are omitted.
<!-- generated runtime inventory -->
51 runtime script/shader files: 17 changed, 13 added, 21 unchanged after normalizing line endings.
| Runtime file | Compared with Denis's baseline | Lines |
|---|---|---:|
| [scripts/ai/audio_manager.gd](../scripts/ai/audio_manager.gd) | Changed | 386 |
| [scripts/ai/language_manager.gd](../scripts/ai/language_manager.gd) | Changed | 260 |
| [scripts/ai/llm_orchestrator.gd](../scripts/ai/llm_orchestrator.gd) | Changed | 142 |
| [scripts/ai/observation_interpreter.gd](../scripts/ai/observation_interpreter.gd) | Added | 76 |
| [scripts/api/uni_api_client.gd](../scripts/api/uni_api_client.gd) | Changed | 219 |
| [scripts/ekg/ekg_system.gd](../scripts/ekg/ekg_system.gd) | Unchanged | 71 |
| [scripts/feedback/score_tracker.gd](../scripts/feedback/score_tracker.gd) | Unchanged | 59 |
| [scripts/feedback/session_logger.gd](../scripts/feedback/session_logger.gd) | Unchanged | 64 |
| [scripts/main.gd](../scripts/main.gd) | Changed | 856 |
| [scripts/mannequin/aed_device.gd](../scripts/mannequin/aed_device.gd) | Unchanged | 547 |
| [scripts/mannequin/breathing_system.gd](../scripts/mannequin/breathing_system.gd) | Unchanged | 44 |
| [scripts/mannequin/bystander_controller.gd](../scripts/mannequin/bystander_controller.gd) | Unchanged | 218 |
| [scripts/mannequin/heart_system.gd](../scripts/mannequin/heart_system.gd) | Unchanged | 68 |
| [scripts/mannequin/mannequin_controller.gd](../scripts/mannequin/mannequin_controller.gd) | Changed | 312 |
| [scripts/mannequin/pupil_system.gd](../scripts/mannequin/pupil_system.gd) | Unchanged | 23 |
| [scripts/mannequin/ragdoll.gd](../scripts/mannequin/ragdoll.gd) | Unchanged | 383 |
| [scripts/mannequin/rig_animator.gd](../scripts/mannequin/rig_animator.gd) | Unchanged | 379 |
| [scripts/qcpr/qcpr_backend.gd](../scripts/qcpr/qcpr_backend.gd) | Unchanged | 69 |
| [scripts/qcpr/qcpr_ble_real_backend.gd](../scripts/qcpr/qcpr_ble_real_backend.gd) | Unchanged | 168 |
| [scripts/qcpr/qcpr_constants.gd](../scripts/qcpr/qcpr_constants.gd) | Unchanged | 179 |
| [scripts/qcpr/qcpr_manager.gd](../scripts/qcpr/qcpr_manager.gd) | Unchanged | 195 |
| [scripts/qcpr/qcpr_packet.gd](../scripts/qcpr/qcpr_packet.gd) | Unchanged | 259 |
| [scripts/qcpr/simulated_manikin_backend.gd](../scripts/qcpr/simulated_manikin_backend.gd) | Unchanged | 478 |
| [scripts/scenario/bystander_director.gd](../scripts/scenario/bystander_director.gd) | Unchanged | 498 |
| [scripts/scenario/ccbm_bridge.gd](../scripts/scenario/ccbm_bridge.gd) | Added | 120 |
| [scripts/scenario/scenario_controller.gd](../scripts/scenario/scenario_controller.gd) | Changed | 371 |
| [scripts/scenario/single_witness_director.gd](../scripts/scenario/single_witness_director.gd) | Added | 25 |
| [scripts/scenario/speech_confirmation.gd](../scripts/scenario/speech_confirmation.gd) | Added | 48 |
| [scripts/scenario/spoken_observation.gd](../scripts/scenario/spoken_observation.gd) | Added | 70 |
| [scripts/tracking/aruco_tracker.gd](../scripts/tracking/aruco_tracker.gd) | Changed | 207 |
| [scripts/tracking/colored_camera.gdshader](../scripts/tracking/colored_camera.gdshader) | Added | 28 |
| [scripts/tracking/colored_marker_image.gd](../scripts/tracking/colored_marker_image.gd) | Added | 27 |
| [scripts/tracking/head_tilt_gesture.gd](../scripts/tracking/head_tilt_gesture.gd) | Added | 90 |
| [scripts/tracking/marker_layout.gd](../scripts/tracking/marker_layout.gd) | Added | 104 |
| [scripts/tracking/marker_pose_gizmo.gd](../scripts/tracking/marker_pose_gizmo.gd) | Added | 42 |
| [scripts/tracking/openxr_setup.gd](../scripts/tracking/openxr_setup.gd) | Changed | 70 |
| [scripts/tracking/room_anchor.gd](../scripts/tracking/room_anchor.gd) | Unchanged | 7 |
| [scripts/tracking/room_layout.gd](../scripts/tracking/room_layout.gd) | Changed | 178 |
| [scripts/tracking/spatial_anchor.gd](../scripts/tracking/spatial_anchor.gd) | Changed | 357 |
| [scripts/tracking/startup_placement.gd](../scripts/tracking/startup_placement.gd) | Added | 99 |
| [scripts/tracking/user_camera_provider.gd](../scripts/tracking/user_camera_provider.gd) | Added | 434 |
| [scripts/tracking/viewer_motion_gate.gd](../scripts/tracking/viewer_motion_gate.gd) | Added | 156 |
| [scripts/tracking/xr_interaction.gd](../scripts/tracking/xr_interaction.gd) | Changed | 466 |
| [scripts/ui/briefing_panel.gd](../scripts/ui/briefing_panel.gd) | Changed | 149 |
| [scripts/ui/calibration_panel.gd](../scripts/ui/calibration_panel.gd) | Changed | 219 |
| [scripts/ui/dashboard.gd](../scripts/ui/dashboard.gd) | Changed | 364 |
| [scripts/ui/ekg_renderer.gd](../scripts/ui/ekg_renderer.gd) | Unchanged | 31 |
| [scripts/ui/hand_menu.gd](../scripts/ui/hand_menu.gd) | Changed | 773 |
| [scripts/ui/info_panel.gd](../scripts/ui/info_panel.gd) | Changed | 111 |
| [scripts/ui/qcpr_debug_panel.gd](../scripts/ui/qcpr_debug_panel.gd) | Unchanged | 217 |
| [scripts/utils/performance_monitor.gd](../scripts/utils/performance_monitor.gd) | Unchanged | 34 |

## Slide 2
CURRENT IMPLEMENTATION
Credit the existing work correctly
Denis built the Godot/OpenXR application, scenario engine, patient and witnesses, audio/cloud framework, menus and feedback infrastructure.
His setup already imported your hand-zone, compression detector and pose stabilizer. He also integrated an ArUco addon.
The merge adds your complete three-marker/startup/motion-gate path, restores your CPR display, connects Paul’s detector, and adds English and CCBM.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
2
Notes: Denis built the Godot/OpenXR application, scenario engine, patient and witnesses, audio/cloud framework, menus and feedback infrastructure.
His setup already imported your hand-zone, compression detector and pose stabilizer. He also integrated an ArUco addon and settling placement.
The merge adds your complete three-marker/startup/motion-gate path, restores your CPR display, connects Paul’s detector, and adds English and CCBM.

## Slide 3
CURRENT IMPLEMENTATION
Same state machine; a different way to submit actions
Before: progression buttons submitted actions to Denis’s scenario controller.
Now: speech → recognised text → observation → CCBM decision → Denis’s allowed-action guard → scenario update.
The state machine still decides what is legal. The language model cannot freely move the exercise to any stage.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
3
Notes: scripts/scenario/scenario_controller.gd; scripts/scenario/ccbm_bridge.gd; scripts/main.gd

## Slide 4
CURRENT IMPLEMENTATION
Exactly what the two switches do
cpr_witness_only: exclude AED actions and treatment performed by a virtual bystander. Anna stays; Marek and the AED scene instances are removed.
Start, reset, calibration and audio controls remain. Physical compression events still come from your detector.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
4
Notes: cpr_witness_only: exclude AED actions and treatment performed by a virtual bystander. Anna stays; Marek and the AED scene instances are removed.
observation_driven: hide routine progression buttons, such as responsiveness, breathing, ventilation and handover.
Start, reset, calibration and audio controls remain. Physical compression events still come from your detector.

## Slide 5
CURRENT IMPLEMENTATION
Local recognition: what was actually added
Quest microphone → Denis’s existing WAV capture → uni_api_client.gd local ASR route.
USB forwarding sends localhost:8767/inference to the PC’s whisper.cpp server in Ubuntu/WSL. It runs the medium model on the PC.
Text returns to the app. Cloud LLM/TTS support remains separate. Local ASR is not bundled inside the APK.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
6
Notes: tools/setup_local_asr.sh; tools/start_local_asr.sh; tools/connect_local_speech.py; scripts/api/uni_api_client.gd

## Slide 6
CURRENT IMPLEMENTATION
Recognition and interpretation are separate
ASR answers: “What words were spoken?”
The observation mapper/interpreter answers: “Was this a completed finding, a request, a question, or just conversation?”
CCBM evaluates the observation history; Denis’s scenario guard checks the resulting action. Saying “I gave a breath” remains a reported action, not a sensor measurement.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
7
Notes: ASR answers: “What words were spoken?”
The observation mapper/interpreter answers: “Was this a completed finding, a request, a question, or just conversation?”
CCBM evaluates the observation history; Denis’s scenario guard checks the resulting action. Saying “I gave a breath” remains a reported action, not a sensor measurement.

## Slide 7
CURRENT IMPLEMENTATION
The complete current placement path
Camera colour conversion → Paul’s detector → capture-time room pose
→ marker_layout.gd: each marker reconstructs the same anchor
→ startup_placement.gd: robust initial reference
→ viewer_motion_gate.gd → original simple_pose_stabilizer.gd
→ spatial_anchor.gd: saved alignment → Denis’s patient model
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
9
Notes: Camera colour conversion → Paul’s detector → capture-time room pose
→ marker_layout.gd: each marker reconstructs the same anchor
→ startup_placement.gd: robust initial reference
→ viewer_motion_gate.gd → original simple_pose_stabilizer.gd
→ spatial_anchor.gd: saved alignment → Denis’s patient model

## Slide 8
CURRENT IMPLEMENTATION
Transparency is implemented in a shader
mannequin_controller.gd installs patient_overlay.gdshader on the patient materials.
A 4 × 4 pixel pattern discards a fraction of body pixels. Remaining pixels keep normal opaque depth; this avoids showing multiple transparent layers through each other.
The head region stays solid to avoid teeth/eyeballs showing through facial skin. The UI converts transparency to opacity: opacity = 1 − transparency / 100.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
10
Notes: assets/patient_overlay.gdshader; scripts/mannequin/mannequin_controller.gd. Screen-space coverage can show a visible pattern in XR.

## Slide 9
CURRENT IMPLEMENTATION
Alignment, floor lock and fitting are three different things
Floor orientation: discard marker pitch/roll. Floor height/contact: separate reference-height and posed-model geometry handling. One does not guarantee the other.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
11
Notes: Alignment: patient world pose = marker anchor × saved model offset. Controller nudges edit the relative position/rotation.
Floor orientation: discard marker pitch/roll. Floor height/contact: separate reference-height and posed-model geometry handling. One does not guarantee the other.
Optional fitting: target head-to-waist length and shoulder width can scale the model. Defaults are zero (disabled); scene scale 0.9 does not prove a measured torso match.

## Slide 10
PROPOSED CHANGE — NOT APPLIED BY THIS PRESENTATION
Head animation: the current values differ from Denis’s
Denis: neck up to 28°; head up to 20°. Current merged code: 10° + 10°. The reduction was a prototype choice, not evidence that Denis’s animation was wrong.
Recommendation: restore 28°/20° after checking the rig’s direction, while keeping the deliberate two-hand gesture trigger.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
12
Notes: Denis: neck up to 28°; head up to 20°. Current merged code: 10° + 10°. The reduction was a prototype choice, not evidence that Denis’s animation was wrong.
Recommendation: restore 28°/20° after checking the rig’s direction, while keeping the deliberate two-hand gesture trigger.
These are local bone rotations. They do not prove the physical mannequin’s airway was opened.

## Slide 11
DETAILED FILE REVIEW
1. Composition and ownership — scripts/main.gd
Audio recording and playback mute the CPR metronome. English confirmations, recognized-text display, service status messages, controller nudging, save actions, witness positioning and accessible training controls are connected here. Virtual room/floor and colored hand meshes are not installed in the XR flow.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
21
Notes: Audio recording and playback mute the CPR metronome. English confirmations, recognized-text display, service status messages, controller nudging, save actions, witness positioning and accessible training controls are connected here. Virtual room/floor and colored hand meshes are not installed in the XR flow.

## Slide 12
DETAILED FILE REVIEW
2. Scenario — scripts/scenario/scenario_controller.gd
Before: deterministic assessment/call/CPR/AED/recovery states, counts and allowed-action guards. Buttons could submit training actions.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
23
Notes: Before: deterministic assessment/call/CPR/AED/recovery states, counts and allowed-action guards. Buttons could submit training actions.

## Slide 13
DETAILED FILE REVIEW
2. Scenario — scripts/scenario/scenario_controller.gd
Now: adds two policy switches. Witness-only mode rejects AED actions and bystander-generated treatment events. Observation-driven mode hides routine clinical progression buttons through get_interface_actions() while retaining setup/reset controls. The original scenario guard still validates actions after CCBM acceptance. Logging accepts CCBM probability and spoken-report metadata. The summary identifies the focused exercise as cpr_single_witness_practice.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
24
Notes: Now: adds two policy switches. Witness-only mode rejects AED actions and bystander-generated treatment events. Observation-driven mode hides routine clinical progression buttons through get_interface_actions() while retaining setup/reset controls. The original scenario guard still validates actions after CCBM acceptance. Logging accepts CCBM probability and spoken-report metadata. The summary identifies the focused exercise as cpr_single_witness_practice.

## Slide 14
DETAILED FILE REVIEW
2. Scenario — scripts/scenario/scenario_controller.gd
Review: AED enums and implementation remain for the broader scenario; they are excluded in the selected mode. This is a focused CPR exercise, not Denis's full original AED simulation. Speech confirms reported findings, not physical technique. Physical compressions remain detector events.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
25
Notes: Review: AED enums and implementation remain for the broader scenario; they are excluded in the selected mode. This is a focused CPR exercise, not Denis's full original AED simulation. Speech confirms reported findings, not physical technique. Physical compressions remain detector events.

## Slide 15
DETAILED FILE REVIEW
scripts/scenario/bystander_director.gd — unchanged upstream implementation
Denis's original two-witness director remains in the repository. The current app instantiates a subclass instead, so presence of this file does not mean Marek or automated bystander compressions are active.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
26
Notes: Denis's original two-witness director remains in the repository. The current app instantiates a subclass instead, so presence of this file does not mean Marek or automated bystander compressions are active.

## Slide 16
DETAILED FILE REVIEW
scripts/scenario/single_witness_director.gd — new
Overrides state/event handling: Anna arrives, urges action after waiting and responds to accepted responsiveness assessment. Stroke and intent callbacks do nothing. It never supplies compressions or fetches an AED. It deliberately reuses the original director's timing/audio infrastructure.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
27
Notes: Overrides state/event handling: Anna arrives, urges action after waiting and responds to accepted responsiveness assessment. Stroke and intent callbacks do nothing. It never supplies compressions or fetches an AED. It deliberately reuses the original director's timing/audio infrastructure.

## Slide 17
DETAILED FILE REVIEW
scripts/ai/llm_orchestrator.gd — modified
Adds English fallback replies, English model prompting/response validation and a single_witness policy. In that mode, AED-fetch replies are suppressed and the prompt forbids another helper or witness-performed CPR. Its queue and dialogue-only separation are retained. Generated replies do not advance the scenario. Calm/thank replies update Anna's emotion, not proof of a learner action.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
28
Notes: Adds English fallback replies, English model prompting/response validation and a single_witness policy. In that mode, AED-fetch replies are suppressed and the prompt forbids another helper or witness-performed CPR. Its queue and dialogue-only separation are retained. Generated replies do not advance the scenario. Calm/thank replies update Anna's emotion, not proof of a learner action.

## Slide 18
DETAILED FILE REVIEW
scripts/ai/llm_orchestrator.gd — modified
Review: a cloud reply and a prerecorded fallback are different paths. Arbitrary conversation requires the configured LLM; local ASR alone does not provide open-ended dialogue. Legacy AED response dictionaries remain but are filtered in the active mode.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
29
Notes: Review: a cloud reply and a prerecorded fallback are different paths. Arbitrary conversation requires the configured LLM; local ASR alone does not provide open-ended dialogue. Legacy AED response dictionaries remain but are filtered in the active mode.

## Slide 19
DETAILED FILE REVIEW
scripts/ai/audio_manager.gd — modified
English is accepted throughout recording/playback. An empty capture buffer now returns zero level instead of retaining a stale loud value; this prevents a silence timer from being continually reset by old samples. Recording does not restart an already-playing microphone stream. An unscripted missing clip does not substitute an unrelated Anna calming line. Original microphone capture, voice activation, playback queue and prepared-clip support remain.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
30
Notes: English is accepted throughout recording/playback. An empty capture buffer now returns zero level instead of retaining a stale loud value; this prevents a silence timer from being continually reset by old samples. Recording does not restart an already-playing microphone stream. An unscripted missing clip does not substitute an unrelated Anna calming line. Original microphone capture, voice activation, playback queue and prepared-clip support remain.

## Slide 20
DETAILED FILE REVIEW
scripts/api/uni_api_client.gd — modified
Adds optional local ASR at http://127.0.0.1:8767/inference, a separate request with a 30-second timeout, no cloud credentials, no redirects and English transcription support. Denis's cloud completion/TTS/authentication framework remains. The local route is a USB-forwarded development deployment, not an independent speech recognizer running inside the Quest.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
31
Notes: Adds optional local ASR at http://127.0.0.1:8767/inference, a separate request with a 30-second timeout, no cloud credentials, no redirects and English transcription support. Denis's cloud completion/TTS/authentication framework remains. The local route is a USB-forwarded development deployment, not an independent speech recognizer running inside the Quest.

## Slide 21
DETAILED FILE REVIEW
scripts/scenario/spoken_observation.gd — new
Normalizes speech and maps bounded statements/requests to structural action codes. Supports selected multi-sentence forms around a finding; does not mean every wording or pace is accepted. Speech cannot create a compression stroke.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
32
Notes: Normalizes speech and maps bounded statements/requests to structural action codes. Supports selected multi-sentence forms around a finding; does not mean every wording or pace is accepted. Speech cannot create a compression stroke.

## Slide 22
DETAILED FILE REVIEW
scripts/scenario/speech_confirmation.gd — new
English-only pending proposals last 30 seconds and are bound to the current scenario context. Yes/no applies only to an explicit pending proposal. A small list handles observed transcription mistakes and tentative statements. It is not a general fuzzy-match acceptance engine.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
33
Notes: English-only pending proposals last 30 seconds and are bound to the current scenario context. Yes/no applies only to an explicit pending proposal. A small list handles observed transcription mistakes and tentative statements. It is not a general fuzzy-match acceptance engine.

## Slide 23
DETAILED FILE REVIEW
scripts/ai/observation_interpreter.gd — new
For speech not handled by bounded matching, asks the configured LLM for an action, kind, result and verbatim supporting evidence. Validates the schema, evidence substring and expected result. Questions, intentions, ambiguous or contradictory statements cannot silently become completed treatment actions. Conversation is sent onward to Anna's dialogue system.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
34
Notes: For speech not handled by bounded matching, asks the configured LLM for an action, kind, result and verbatim supporting evidence. Validates the schema, evidence substring and expected result. Questions, intentions, ambiguous or contradictory statements cannot silently become completed treatment actions. Conversation is sent onward to Anna's dialogue system.

## Slide 24
DETAILED FILE REVIEW
scripts/ai/observation_interpreter.gd — new
Review findings: the interpreter has one in-flight request; speech arriving while busy gets clarification, not a queued interpretation. Without a configured LLM, unfamiliar wording receives clarification. English confirmation behavior is not mirrored completely in German/Polish. Recognition at different speaking rates and interruption during playback still needs recorded headset validation.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
35
Notes: Review findings: the interpreter has one in-flight request; speech arriving while busy gets clarification, not a queued interpretation. Without a configured LLM, unfamiliar wording receives clarification. English confirmation behavior is not mirrored completely in German/Polish. Recognition at different speaking rates and interruption during playback still needs recorded headset validation.

## Slide 25
DETAILED FILE REVIEW
scripts/scenario/ccbm_bridge.gd
Sends structural observation history to an external worker. Requires a response identifying engine ccbm, the requested action and a finite probability at least 0.90. Then checks the action is still allowed by Denis's scenario. One request is allowed at a time; history is limited to 256 observations. Reset invalidates old responses. It records compression onset from accepted tracked strokes rather than sending every stroke over HTTP. Reported ventilation is still a spoken claim. Start does not require CCBM inference.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
36
Notes: Sends structural observation history to an external worker. Requires a response identifying engine ccbm, the requested action and a finite probability at least 0.90. Then checks the action is still allowed by Denis's scenario. One request is allowed at a time; history is limited to 256 observations. Reset invalidates old responses. It records compression onset from accepted tracked strokes rather than sending every stroke over HTTP. Reported ventilation is still a spoken claim. Start does not require CCBM inference.

## Slide 26
DETAILED FILE REVIEW
integrations/ccbm/d.pddl, p.pddl, d-observations.cpp, server.py
Added behavior model/problem/observation code and HTTP wrapper around the compiled CCBM worker on the PC/Linux runtime. The bridge is not itself the inference engine. Repeated breathing observations represent first/second breath in the model. Local speech/CCBM forwarding is configured by development tools.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
37
Notes: Added behavior model/problem/observation code and HTTP wrapper around the compiled CCBM worker on the PC/Linux runtime. The bridge is not itself the inference engine. Repeated breathing observations represent first/second breath in the model. Local speech/CCBM forwarding is configured by development tools.

## Slide 27
DETAILED FILE REVIEW
integrations/ccbm/d.pddl, p.pddl, d-observations.cpp, server.py
Review: 0.90 is explicitly a prototype policy, not a threshold selected by data-driven validation. Endpoint/model availability and accepted exercise transitions must be checked during a full run. CCBM cannot prove a physical breath, correct hand position or correct airway maneuver from a spoken report.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
38
Notes: Review: 0.90 is explicitly a prototype policy, not a threshold selected by data-driven validation. Endpoint/model availability and accepted exercise transitions must be checked during a full run. CCBM cannot prove a physical breath, correct hand position or correct airway maneuver from a spoken report.

## Slide 28
DETAILED FILE REVIEW
scripts/tracking/aruco_tracker.gd — modified Denis adapter
Adds profile loading and marker combination, used-marker evidence reporting and a switch for temporal filtering. Preserves marker size/ID configuration, tracking status and desktop preview. Chooses the migrated camera provider in the XR path. Combining markers uses the exact newest detection result, not unrelated stale poses. Unrecognized IDs are ignored by the layout.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
39
Notes: Adds profile loading and marker combination, used-marker evidence reporting and a switch for temporal filtering. Preserves marker size/ID configuration, tracking status and desktop preview. Chooses the migrated camera provider in the XR path. Combining markers uses the exact newest detection result, not unrelated stale poses. Unrecognized IDs are ignored by the layout.

## Slide 29
DETAILED FILE REVIEW
scripts/tracking/user_camera_provider.gd — new adapter from original approach
Retains CameraServer capture, background detection and capture-time head-pose world conversion. Uses the imported detector's detect_markers() when present, explicitly selects 4x4/50, passes configured physical marker sizes and retains the existing intrinsics. Identity head pose is passed to detection; the saved head transform is applied once. Old API fallback remains.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
40
Notes: Retains CameraServer capture, background detection and capture-time head-pose world conversion. Uses the imported detector's detect_markers() when present, explicitly selects 4x4/50, passes configured physical marker sizes and retains the existing intrinsics. Identity head pose is passed to detection; the saved head transform is applied once. Old API fallback remains.

## Slide 30
DETAILED FILE REVIEW
scripts/tracking/user_camera_provider.gd — new adapter from original approach
The explicit lens compatibility correction logged as identity on the headset: the suspected inverse difference was ruled out. Diagnostic PNG saving is off. Detection timing is periodically logged. Camera latency remains a fixed 50 ms estimate; the addon's accurate CameraX timestamp path is not integrated here.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
41
Notes: The explicit lens compatibility correction logged as identity on the headset: the suspected inverse difference was ruled out. Diagnostic PNG saving is off. Detection timing is periodically logged. Camera latency remains a fixed 50 ms estimate; the addon's accurate CameraX timestamp path is not integrated here.

## Slide 31
DETAILED FILE REVIEW
scripts/tracking/colored_camera.gdshader — new
Combines luminance/chroma camera textures and classifies blue to white and orange to black before detection. Full-resolution processing remains enabled for colored markers. Lighting, printing and color thresholds can still affect detection; this is not proof that all resolutions were optimized.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
42
Notes: Combines luminance/chroma camera textures and classifies blue to white and orange to black before detection. Full-resolution processing remains enabled for colored markers. Lighting, printing and color thresholds can still affect detection; this is not proof that all resolutions were optimized.

## Slide 32
DETAILED FILE REVIEW
scripts/tracking/colored_marker_image.gd — new
CPU fallback for non-GPU images, with RGB hue classification and luminance fallback handling. Unit tests cover mapping and image handling; these are not a hardware lighting benchmark.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
43
Notes: CPU fallback for non-GPU images, with RGB hue classification and luminance fallback handling. Unit tests cover mapping and image handling; these are not a hardware lighting benchmark.

## Slide 33
DETAILED FILE REVIEW
scripts/tracking/marker_layout.gd — added during migration
Loads calibrated marker-to-common transforms and a common-to-sternum bridge. Each visible marker reconstructs the same anchor; translations are averaged and sign-aligned quaternions combined. Reports position spread. Optional floor orientation removes pitch/roll; it does not place the mesh bottom on the floor.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
44
Notes: Loads calibrated marker-to-common transforms and a common-to-sternum bridge. Each visible marker reconstructs the same anchor; translations are averaged and sign-aligned quaternions combined. Reports position spread. Optional floor orientation removes pitch/roll; it does not place the mesh bottom on the floor.

## Slide 34
DETAILED FILE REVIEW
scripts/tracking/startup_placement.gd — added during migration
Robust coordinate-median position and measured rotation medoid. Starts checking after 30 independent readings, at three-reading checkpoints, with 1.5 mm / 1-degree estimate stability; four stable comparisons permit earliest acceptance at 42 readings. A 100-reading fallback exists. Faster detection changes the wall-clock duration of observation-count rules.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
45
Notes: Robust coordinate-median position and measured rotation medoid. Starts checking after 30 independent readings, at three-reading checkpoints, with 1.5 mm / 1-degree estimate stability; four stable comparisons permit earliest acceptance at 42 readings. A 100-reading fallback exists. Faster detection changes the wall-clock duration of observation-count rules.

## Slide 35
DETAILED FILE REVIEW
scripts/tracking/viewer_motion_gate.gd — migrated original gate
Holds during head movement using a 0.3 s head window, 0.15 m/s and 20 degrees/s, then 0.5 s settling. Five readings learn viewpoint bias within 10 cm AND 10 degrees. Small updates are held beyond 1.8 m; a 30 cm OR 25-degree change with three full-evidence detections has an override. These heuristic constants were retained, not newly proved optimal by this review. The experimental blanket partial-marker hold was removed at the user's request.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
46
Notes: Holds during head movement using a 0.3 s head window, 0.15 m/s and 20 degrees/s, then 0.5 s settling. Five readings learn viewpoint bias within 10 cm AND 10 degrees. Small updates are held beyond 1.8 m; a 30 cm OR 25-degree change with three full-evidence detections has an override. These heuristic constants were retained, not newly proved optimal by this review. The experimental blanket partial-marker hold was removed at the user's request.

## Slide 36
DETAILED FILE REVIEW
scripts/tracking/spatial_anchor.gd — modified Denis placement
Denis's original one-marker 1.5 s settling/mean path remains for desktop. The headset uses the robust startup and viewer gate. Model offset and save/load compatibility remain. Adds floor reference/geometry handling, model orientation, opacity persistence, height preservation and explicit reposition resets.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
47
Notes: Denis's original one-marker 1.5 s settling/mean path remains for desktop. The headset uses the robust startup and viewer gate. Model offset and save/load compatibility remain. Adds floor reference/geometry handling, model orientation, opacity persistence, height preservation and explicit reposition resets.

## Slide 37
DETAILED FILE REVIEW
scripts/tracking/spatial_anchor.gd — modified Denis placement
Version 42 finally configures the original filter: window 5, position dead zone 20 mm, rotation dead zone 0.3 degrees, smoothing 1.2 s, prior 2 s; stable endpoint checks 1.5 mm / 1 degree over 3 observations and relocation floors 80 mm / 8 degrees. A separate remembered rest pose is used and stable components can re-anchor independently. Earlier statements that the script's presence meant the full original policy was active were incomplete.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
48
Notes: Version 42 finally configures the original filter: window 5, position dead zone 20 mm, rotation dead zone 0.3 degrees, smoothing 1.2 s, prior 2 s; stable endpoint checks 1.5 mm / 1 degree over 3 observations and relocation floors 80 mm / 8 degrees. A separate remembered rest pose is used and stable components can re-anchor independently. Earlier statements that the script's presence meant the full original policy was active were incomplete.

## Slide 38
DETAILED FILE REVIEW
scripts/tracking/marker_pose_gizmo.gd — new diagnostic
White marker-center dot, labeled ID and 5 cm RGB axes on raw world marker poses, before patient/layout offsets. Hides after 500 ms without detection. Depth-test bypass keeps it readable through the patient. Raw gizmo jitter is intentional.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
49
Notes: White marker-center dot, labeled ID and 5 cm RGB axes on raw world marker poses, before patient/layout offsets. Hides after 500 ms without detection. Depth-test bypass keeps it readable through the patient. Raw gizmo jitter is intentional.

## Slide 39
DETAILED FILE REVIEW
scripts/tracking/openxr_setup.gd / room_layout.gd — modified
Adds floor-height helpers respecting active tracking spaces, reference transforms and live tracked room-anchor positions. Original XR/scene integration remains. room_anchor.gd itself is unchanged.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
50
Notes: Adds floor-height helpers respecting active tracking spaces, reference transforms and live tracked room-anchor positions. Original XR/scene integration remains. room_anchor.gd itself is unchanged.

## Slide 40
DETAILED FILE REVIEW
scripts/tracking/openxr_setup.gd / room_layout.gd — modified
Review: three issues should not be conflated: marker pose alignment, mesh alignment offset, and stationary smoothing. A floor orientation constraint is also different from physical mesh-floor contact. Current gate heuristics and 50 ms camera timing can still cause viewpoint-dependent shifts. Real movement, occlusion and rest reacquisition need hardware checks without inventing offsets.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
51
Notes: Review: three issues should not be conflated: marker pose alignment, mesh alignment offset, and stationary smoothing. A floor orientation constraint is also different from physical mesh-floor contact. Current gate heuristics and 50 ms camera timing can still cause viewpoint-dependent shifts. Real movement, occlusion and rest reacquisition need hardware checks without inventing offsets.

## Slide 41
DETAILED FILE REVIEW
scripts/tracking/xr_interaction.gd — modified
Denis already instantiated the upstream hand-zone/stroke detector. Changes now attach the original CPR HUD to the XR camera; use its BPM interval source rather than a separate adapter calculation; retain the original zone dimensions; enable metronome except while audio is busy; reset the 0–30 practice count for a new cycle. The standalone automatic breathing-pause scheduler stays disabled because the scenario owns the breathing events.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
52
Notes: Denis already instantiated the upstream hand-zone/stroke detector. Changes now attach the original CPR HUD to the XR camera; use its BPM interval source rather than a separate adapter calculation; retain the original zone dimensions; enable metronome except while audio is busy; reset the 0–30 practice count for a new cycle. The standalone automatic breathing-pause scheduler stays disabled because the scenario owns the breathing events.

## Slide 42
DETAILED FILE REVIEW
scripts/tracking/xr_interaction.gd — modified
The practice display/zone appears after patient placement, but only CPR-stage strokes receive exercise credit. Adds controller trigger menu clicks while retaining hand pinch/poke input. Controllers do not generate physical CPR counts.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
53
Notes: The practice display/zone appears after patient placement, but only CPR-stage strokes receive exercise credit. Adds controller trigger menu clicks while retaining hand pinch/poke input. Controllers do not generate physical CPR counts.

## Slide 43
DETAILED FILE REVIEW
addons/naret_upstream/avatar/*
cpr_hand_zone.gd/.tscn, cpr_motion_session.gd, cpr_metronome.gd and the target guide originated in the user's project and were already dependencies of Denis's application. cpr_feedback_hud.gd was brought into this runtime for the original 0–30 count, pace needle, depth bar and coaching. The stabilizer script matches the original project; the important latest change is its configuration and rest-pose use in the spatial anchor.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
54
Notes: cpr_hand_zone.gd/.tscn, cpr_motion_session.gd, cpr_metronome.gd and the target guide originated in the user's project and were already dependencies of Denis's application. cpr_feedback_hud.gd was brought into this runtime for the original 0–30 count, pace needle, depth bar and coaching. The stabilizer script matches the original project; the important latest change is its configuration and rest-pose use in the spatial anchor.

## Slide 44
DETAILED FILE REVIEW
addons/naret_upstream/avatar/*
Review: depth is hand excursion, not measured mannequin compression depth. Speech cannot add compression counts. The existing sensor modules would need real hardware/plugin connection for verified depth/recoil/ventilation data.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
55
Notes: Review: depth is hand excursion, not measured mannequin compression depth. Speech cannot add compression counts. The existing sensor modules would need real hardware/plugin connection for verified depth/recoil/ventilation data.

## Slide 45
DETAILED FILE REVIEW
scripts/mannequin/mannequin_controller.gd — modified
Adds optional anatomical fitting, resized mouth/forehead targets and neutral gesture landmarks. Fit dimensions default to zero; scene model scale is 0.9. Therefore the presence of fitting code does not establish a measured mannequin match. Preserve the actual physical torso dimensions when assessing fit.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
56
Notes: Adds optional anatomical fitting, resized mouth/forehead targets and neutral gesture landmarks. Fit dimensions default to zero; scene model scale is 0.9. Therefore the presence of fitting code does not establish a measured mannequin match. Preserve the actual physical torso dimensions when assessing fit.

## Slide 46
DETAILED FILE REVIEW
scripts/mannequin/mannequin_controller.gd — modified
Adds body overlay materials using assets/patient_overlay.gdshader; head region stays solid to avoid seeing teeth/eyeballs through facial skin. Body opacity uses a 4x4 screen-space coverage mask instead of layered alpha blending. Pallor updates preserve material alpha. A pattern can remain visible, especially in XR.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
57
Notes: Adds body overlay materials using assets/patient_overlay.gdshader; head region stays solid to avoid seeing teeth/eyeballs through facial skin. Body opacity uses a 4x4 screen-space coverage mask instead of layered alpha blending. Pallor updates preserve material alpha. A pattern can remain visible, especially in XR.

## Slide 47
DETAILED FILE REVIEW
scripts/mannequin/mannequin_controller.gd — modified
Important exact difference: current head-tilt limits are 10 degrees neck and 10 degrees head. Denis's baseline uses 28 and 20. These values are not the same, even though earlier conversation discussed retaining Denis's angles.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
58
Notes: Important exact difference: current head-tilt limits are 10 degrees neck and 10 degrees head. Denis's baseline uses 28 and 20. These values are not the same, even though earlier conversation discussed retaining Denis's angles.

## Slide 48
DETAILED FILE REVIEW
scripts/tracking/head_tilt_gesture.gd — new
Two separate tracked hands: forehead palm within 6 cm, other index tip within 4.5 cm of chin; 0.35 s positioning; coordinated movement within 2 s, sustained 0.12 s; 0.25 s lost-tracking grace. Limits are provisional. It triggers animation only and does not score or confirm actual airway opening. Replaces Denis's one-palm-within-10-cm trigger.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
59
Notes: Two separate tracked hands: forehead palm within 6 cm, other index tip within 4.5 cm of chin; 0.35 s positioning; coordinated movement within 2 s, sustained 0.12 s; 0.25 s lost-tracking grace. Limits are provisional. It triggers animation only and does not score or confirm actual airway opening. Replaces Denis's one-palm-within-10-cm trigger.

## Slide 49
DETAILED FILE REVIEW
Other mannequin scripts — unchanged
AED device, breathing system, bystander controller, heart system, pupil system, ragdoll and rig animator retain upstream implementations. Whether each is active depends on composition. AED code remains inactive in the focused exercise; retained physiological displays are simulations, not sensed patient physiology.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
60
Notes: AED device, breathing system, bystander controller, heart system, pupil system, ragdoll and rig animator retain upstream implementations. Whether each is active depends on composition. AED code remains inactive in the focused exercise; retained physiological displays are simulations, not sensed patient physiology.

## Slide 50
DETAILED FILE REVIEW
scripts/ai/language_manager.gd — modified
Adds English scenario/action lines and UI translation mapping, three-language selection and some English communication intents. Denis's DE/PL content remains. Missing UI translation keys fall back to German, so full English coverage is not guaranteed merely by selecting EN.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
61
Notes: Adds English scenario/action lines and UI translation mapping, three-language selection and some English communication intents. Denis's DE/PL content remains. Missing UI translation keys fall back to German, so full English coverage is not guaranteed merely by selecting EN.

## Slide 51
DETAILED FILE REVIEW
scripts/ui/hand_menu.gd — modified
Larger direct training, language, microphone and voice-test controls alongside the wrist-menu infrastructure. Uses observation-driven action lists. Language and active-state feedback turn green; momentary actions flash rather than remaining selected. Some visible strings remain English regardless of language.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
62
Notes: Larger direct training, language, microphone and voice-test controls alongside the wrist-menu infrastructure. Uses observation-driven action lists. Language and active-state feedback turn green; momentary actions flash rather than remaining selected. Some visible strings remain English regardless of language.

## Slide 52
DETAILED FILE REVIEW
scripts/ui/calibration_panel.gd — modified
Retains XYZ and Euler rotation preview through the model offset, preserves scale, and gates saving on startup placement. Removed marker geometry, scan visibility and model-scale controls. Later requests added language/start/audio/microphone controls outside scrolling, plus body transparency and floor adjustment fields. It is therefore broader than the earlier requested minimal six-field panel. Close keeps preview; Save writes it. Y controls can be disabled when floor locked. Hard-coded English messages need localization review.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
63
Notes: Retains XYZ and Euler rotation preview through the model offset, preserves scale, and gates saving on startup placement. Removed marker geometry, scan visibility and model-scale controls. Later requests added language/start/audio/microphone controls outside scrolling, plus body transparency and floor adjustment fields. It is therefore broader than the earlier requested minimal six-field panel. Close keeps preview; Save writes it. Y controls can be disabled when floor locked. Hard-coded English messages need localization review.

## Slide 53
DETAILED FILE REVIEW
scripts/ui/info_panel.gd — modified
Adds next-step/example phrases and hand-compression display. Helps the learner understand expected observations instead of requiring hidden action buttons. Remaining literal English strings require DE/PL checks.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
64
Notes: Adds next-step/example phrases and hand-compression display. Helps the learner understand expected observations instead of requiring hidden action buttons. Remaining literal English strings require DE/PL checks.

## Slide 54
DETAILED FILE REVIEW
scripts/ui/dashboard.gd — modified
Adds EN selection and localized labels, hides QCPR simulator button, uses observation-driven available UI actions and labels hand depth as an estimate. Desktop/simulation utilities remain; their presence is not headset sensor support.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
65
Notes: Adds EN selection and localized labels, hides QCPR simulator button, uses observation-driven available UI actions and labels hand depth as an estimate. Desktop/simulation utilities remain; their presence is not headset sensor support.

## Slide 55
DETAILED FILE REVIEW
scripts/ui/briefing_panel.gd — modified
Skips missing-AED feedback in witness-only mode, adapts the final advice for that scenario and routes localization through the language helper. This file changes what is displayed; it does not replace the scoring or session-log engine.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
66
Notes: Skips missing-AED feedback in witness-only mode, adapts the final advice for that scenario and routes localization through the language helper. This file changes what is displayed; it does not replace the scoring or session-log engine.

## Slide 56
DETAILED FILE REVIEW
10. Feedback, EKG, QCPR and utilities retained from Denis
score_tracker.gd and session_logger.gd are unchanged upstream. The input events and scenario metadata are extended, so their output can differ even without editing the files. Full results should be checked for a no-AED, speech-report session. Numeric verified-quality scores must not imply measured chest depth.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
67
Notes: score_tracker.gd and session_logger.gd are unchanged upstream. The input events and scenario metadata are extended, so their output can differ even without editing the files. Full results should be checked for a no-AED, speech-report session. Numeric verified-quality scores must not imply measured chest depth.

## Slide 57
DETAILED FILE REVIEW
10. Feedback, EKG, QCPR and utilities retained from Denis
ekg_system.gd and ekg_renderer.gd are unchanged. performance_monitor.gd is unchanged. The QCPR backend, real BLE adapter, constants, packet parser, manager, simulated backend and QCPR debug panel are unchanged source; current main does not start their runtime. Native BLE availability is a separate integration task.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
68
Notes: ekg_system.gd and ekg_renderer.gd are unchanged. performance_monitor.gd is unchanged. The QCPR backend, real BLE adapter, constants, packet parser, manager, simulated backend and QCPR debug panel are unchanged source; current main does not start their runtime. Native BLE availability is a separate integration task.

## Slide 58
DETAILED FILE REVIEW
Scene, addon and build changes outside scripts/
- scenes/main.tscn: selects data/user_marker_layout.cfg, supplies the default 180-degree X model orientation, and removes the AED and Marek scene instances. This is an actual scene change, not just hiding their buttons. - scenes/mannequin.tscn: sets the human model scale to 0.9. Saved model offsets can add their own transform, so the scene scale alone is not a torso measurement. - assets/patient_overlay.gdshader: new opaque-depth coverage shader with a solid head region; discussed in section 8. - addons/opencv_aruco: imported from Paul's addon-port branch, commit 729f8c0, with new packaged native libraries/API and export guard. It is a selective addon port, not replacement of Denis's whole project. Its standalone timestamped CameraX tracker is not the active camera provider. - project.godot: the OpenCV editor-plugin section was moved; comparison with this baseline does
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
69
Notes: - scenes/main.tscn: selects data/user_marker_layout.cfg, supplies the default 180-degree X model orientation, and removes the AED and Marek scene instances. This is an actual scene change, not just hiding their buttons. - scenes/mannequin.tscn: sets the human model scale to 0.9. Saved model offsets can add their own transform, so the scene scale alone is not a torso measurement. - assets/patient_overlay.gdshader: new opaque-depth coverage shader with a solid head region; discussed in section 8. - addons/opencv_aruco: imported from Paul's addon-port branch, commit 729f8c0, with new packaged native libraries/API and export guard. It is a selective addon port, not replacement of Denis's whole project. Its standalone timestamped CameraX tracker is not the active camera provider. - project.godot: the OpenCV editor-plugin section was moved; comparison with this baseline does

## Slide 59
DETAILED FILE REVIEW
Scene, addon and build changes outside scripts/
not show a new XR-reference-space policy in this file. - export_presets.cfg: installed build identifies as code 42, 0.3.40-original-stabilizer; application package remains the same so replace installation preserves user data. - English script/audio and service setup tools are additions. Service settings are runtime/device configuration, not evidence that all required servers are bundled in the APK. No credential values are included in this review.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
70
Notes: not show a new XR-reference-space policy in this file. - export_presets.cfg: installed build identifies as code 42, 0.3.40-original-stabilizer; application package remains the same so replace installation preserves user data. - English script/audio and service setup tools are additions. Service settings are runtime/device configuration, not evidence that all required servers are bundled in the APK. No credential values are included in this review.

## Slide 60
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 1/14 • marek_offer
German: Ich bin hier. Was soll ich tun?
Polish: Jestem tutaj. Co mam robić?
English translation: I’m here. What should I do?
When: After accepted responsiveness assessment, with a 2.5-second delay.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
73
Notes: Baseline: data/bystander_lines.json; style: [calm, determined]. Trigger: bystander_director.gd

## Slide 61
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 2/14 • marek_call
German: Ich rufe die 112 an und stelle auf Lautsprecher.
Polish: Dzwonię pod 112 i włączam głośnik.
English translation: I’m calling 112 and putting it on speakerphone.
When: Accepted emergency-call action.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
74
Notes: Baseline: data/bystander_lines.json; style: [calm]. Trigger: bystander_director.gd

## Slide 62
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 3/14 • marek_dispatch
German: Die Leitstelle ist dran. Sie fragen, ob er normal atmet.
Polish: Dyspozytor jest na linii. Pyta, czy on normalnie oddycha.
English translation: The dispatcher is on the line. They’re asking whether he is breathing normally.
When: Five seconds after the emergency-call action.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
75
Notes: Baseline: data/bystander_lines.json; style: [calm, focused]. Trigger: bystander_director.gd

## Slide 63
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 4/14 • marek_prompt_call
German: Soll ich den Notruf wählen?
Polish: Mam zadzwonić na numer alarmowy?
English translation: Should I call the emergency number?
When: CALL_HELP: no call after 15 seconds.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
76
Notes: Baseline: data/bystander_lines.json; style: [helpful]. Trigger: bystander_director.gd

## Slide 64
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 5/14 • marek_go_aed
German: Ich hole den Defibrillator!
Polish: Idę po defibrylator!
English translation: I’ll get the defibrillator!
When: Accepted AED request.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
77
Notes: Baseline: data/bystander_lines.json; style: [urgent]. Trigger: bystander_director.gd

## Slide 65
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 6/14 • marek_prompt_aed
German: Soll ich einen Defibrillator suchen?
Polish: Mam poszukać defibrylatora?
English translation: Should I look for a defibrillator?
When: During CPR, call made but no AED requested: more than 20 seconds since the call.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
78
Notes: Baseline: data/bystander_lines.json; style: [helpful]. Trigger: bystander_director.gd

## Slide 66
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 7/14 • marek_back_aed
German: Hier ist der AED! Machen Sie ihn an.
Polish: Tu jest AED! Proszę go włączyć.
English translation: Here is the AED! Turn it on.
When: Return with AED after the fetch sequence; travel affects timing.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
79
Notes: Baseline: data/bystander_lines.json; style: [out of breath]. Trigger: bystander_director.gd

## Slide 67
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 8/14 • marek_faster
German: Die Leitstelle sagt: schneller drücken!
Polish: Dyspozytor mówi: szybciej uciskać!
English translation: The dispatcher says: press faster!
When: Four consecutive rate samples below 98 BPM after warm-up; call/phone available; cooldown.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
80
Notes: Baseline: data/bystander_lines.json; style: [urgent]. Trigger: bystander_director.gd

## Slide 68
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 9/14 • marek_slower
German: Etwas langsamer, sagt die Leitstelle.
Polish: Trochę wolniej, mówi dyspozytor.
English translation: A little slower, says the dispatcher.
When: Four consecutive rate samples above 124 BPM after warm-up; call/phone available; cooldown.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
81
Notes: Baseline: data/bystander_lines.json; style: [calm]. Trigger: bystander_director.gd

## Slide 69
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 10/14 • marek_position
German: Die Hände in die Mitte der Brust, sagt die Leitstelle.
Polish: Ręce na środek klatki piersiowej, mówi dyspozytor.
English translation: Hands in the centre of the chest, says the dispatcher.
When: Three consecutive off-target strokes; call/phone available; cooldown.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
82
Notes: Baseline: data/bystander_lines.json; style: [calm, clear]. Trigger: bystander_director.gd

## Slide 70
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 11/14 • marek_resume
German: Das Gerät sagt: sofort weiterdrücken!
Polish: Urządzenie mówi: natychmiast uciskać dalej!
English translation: The device says: resume compressions immediately!
When: Post-shock inactivity longer than five seconds.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
83
Notes: Baseline: data/bystander_lines.json; style: [urgent, firm]. Trigger: bystander_director.gd

## Slide 71
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 12/14 • marek_swap
German: Ich kann beim Drücken übernehmen, wenn Sie nicht mehr können.
Polish: Mogę zmienić przy uciskaniu, jeśli trzeba.
English translation: I can take over compressions if you can’t continue.
When: Analysis-due event during CPR; this line offers help rather than accepting a swap.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
84
Notes: Baseline: data/bystander_lines.json; style: [calm, supportive]. Trigger: bystander_director.gd

## Slide 72
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 13/14 • marek_ems
German: Der Rettungsdienst ist da.
Polish: Karetka już jest.
English translation: The ambulance crew is here.
When: Handover, or eight seconds after simulated recovery/ROSC.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
85
Notes: Baseline: data/bystander_lines.json; style: [relieved]. Trigger: bystander_director.gd

## Slide 73
ORIGINAL SCRIPT — INACTIVE IN CURRENT APP
Marek 14/14 • marek_take_over
German: Ich drücke weiter – kleben Sie die Elektroden!
Polish: Ja uciskam dalej – proszę naklejać elektrody!
English translation: I’ll keep doing compressions—attach the pads!
When: AED handoff/helper-compression sequence.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
86
Notes: Baseline: data/bystander_lines.json; style: [urgent, determined]. Trigger: bystander_director.gd

## Slide 74
51 FILES: 17 CHANGED • 13 ADDED • 21 UNCHANGED
Runtime file inventory
scripts/ai/audio_manager.gd • Changed • 386
scripts/ai/language_manager.gd • Changed • 260
scripts/ai/llm_orchestrator.gd • Changed • 142
scripts/ai/observation_interpreter.gd • Added • 76
scripts/api/uni_api_client.gd • Changed • 219
scripts/ekg/ekg_system.gd • Unchanged • 71
scripts/feedback/score_tracker.gd • Unchanged • 59
scripts/feedback/session_logger.gd • Unchanged • 64
scripts/main.gd • Changed • 856
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
87
Notes: scripts/ai/audio_manager.gd • Changed • 386
scripts/ai/language_manager.gd • Changed • 260
scripts/ai/llm_orchestrator.gd • Changed • 142
scripts/ai/observation_interpreter.gd • Added • 76
scripts/api/uni_api_client.gd • Changed • 219
scripts/ekg/ekg_system.gd • Unchanged • 71
scripts/feedback/score_tracker.gd • Unchanged • 59
scripts/feedback/session_logger.gd • Unchanged • 64
scripts/main.gd • Changed • 856

## Slide 75
51 FILES: 17 CHANGED • 13 ADDED • 21 UNCHANGED
Runtime file inventory
scripts/mannequin/aed_device.gd • Unchanged • 547
scripts/mannequin/breathing_system.gd • Unchanged • 44
scripts/mannequin/bystander_controller.gd • Unchanged • 218
scripts/mannequin/heart_system.gd • Unchanged • 68
scripts/mannequin/mannequin_controller.gd • Changed • 312
scripts/mannequin/pupil_system.gd • Unchanged • 23
scripts/mannequin/ragdoll.gd • Unchanged • 383
scripts/mannequin/rig_animator.gd • Unchanged • 379
scripts/qcpr/qcpr_backend.gd • Unchanged • 69
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
88
Notes: scripts/mannequin/aed_device.gd • Unchanged • 547
scripts/mannequin/breathing_system.gd • Unchanged • 44
scripts/mannequin/bystander_controller.gd • Unchanged • 218
scripts/mannequin/heart_system.gd • Unchanged • 68
scripts/mannequin/mannequin_controller.gd • Changed • 312
scripts/mannequin/pupil_system.gd • Unchanged • 23
scripts/mannequin/ragdoll.gd • Unchanged • 383
scripts/mannequin/rig_animator.gd • Unchanged • 379
scripts/qcpr/qcpr_backend.gd • Unchanged • 69

## Slide 76
51 FILES: 17 CHANGED • 13 ADDED • 21 UNCHANGED
Runtime file inventory
scripts/qcpr/qcpr_ble_real_backend.gd • Unchanged • 168
scripts/qcpr/qcpr_constants.gd • Unchanged • 179
scripts/qcpr/qcpr_manager.gd • Unchanged • 195
scripts/qcpr/qcpr_packet.gd • Unchanged • 259
scripts/qcpr/simulated_manikin_backend.gd • Unchanged • 478
scripts/scenario/bystander_director.gd • Unchanged • 498
scripts/scenario/ccbm_bridge.gd • Added • 120
scripts/scenario/scenario_controller.gd • Changed • 371
scripts/scenario/single_witness_director.gd • Added • 25
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
89
Notes: scripts/qcpr/qcpr_ble_real_backend.gd • Unchanged • 168
scripts/qcpr/qcpr_constants.gd • Unchanged • 179
scripts/qcpr/qcpr_manager.gd • Unchanged • 195
scripts/qcpr/qcpr_packet.gd • Unchanged • 259
scripts/qcpr/simulated_manikin_backend.gd • Unchanged • 478
scripts/scenario/bystander_director.gd • Unchanged • 498
scripts/scenario/ccbm_bridge.gd • Added • 120
scripts/scenario/scenario_controller.gd • Changed • 371
scripts/scenario/single_witness_director.gd • Added • 25

## Slide 77
51 FILES: 17 CHANGED • 13 ADDED • 21 UNCHANGED
Runtime file inventory
scripts/scenario/speech_confirmation.gd • Added • 48
scripts/scenario/spoken_observation.gd • Added • 70
scripts/tracking/aruco_tracker.gd • Changed • 207
scripts/tracking/colored_camera.gdshader • Added • 28
scripts/tracking/colored_marker_image.gd • Added • 27
scripts/tracking/head_tilt_gesture.gd • Added • 90
scripts/tracking/marker_layout.gd • Added • 104
scripts/tracking/marker_pose_gizmo.gd • Added • 42
scripts/tracking/openxr_setup.gd • Changed • 70
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
90
Notes: scripts/scenario/speech_confirmation.gd • Added • 48
scripts/scenario/spoken_observation.gd • Added • 70
scripts/tracking/aruco_tracker.gd • Changed • 207
scripts/tracking/colored_camera.gdshader • Added • 28
scripts/tracking/colored_marker_image.gd • Added • 27
scripts/tracking/head_tilt_gesture.gd • Added • 90
scripts/tracking/marker_layout.gd • Added • 104
scripts/tracking/marker_pose_gizmo.gd • Added • 42
scripts/tracking/openxr_setup.gd • Changed • 70

## Slide 78
51 FILES: 17 CHANGED • 13 ADDED • 21 UNCHANGED
Runtime file inventory
scripts/tracking/room_anchor.gd • Unchanged • 7
scripts/tracking/room_layout.gd • Changed • 178
scripts/tracking/spatial_anchor.gd • Changed • 357
scripts/tracking/startup_placement.gd • Added • 99
scripts/tracking/user_camera_provider.gd • Added • 434
scripts/tracking/viewer_motion_gate.gd • Added • 156
scripts/tracking/xr_interaction.gd • Changed • 466
scripts/ui/briefing_panel.gd • Changed • 149
scripts/ui/calibration_panel.gd • Changed • 219
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
91
Notes: scripts/tracking/room_anchor.gd • Unchanged • 7
scripts/tracking/room_layout.gd • Changed • 178
scripts/tracking/spatial_anchor.gd • Changed • 357
scripts/tracking/startup_placement.gd • Added • 99
scripts/tracking/user_camera_provider.gd • Added • 434
scripts/tracking/viewer_motion_gate.gd • Added • 156
scripts/tracking/xr_interaction.gd • Changed • 466
scripts/ui/briefing_panel.gd • Changed • 149
scripts/ui/calibration_panel.gd • Changed • 219

## Slide 79
51 FILES: 17 CHANGED • 13 ADDED • 21 UNCHANGED
Runtime file inventory
scripts/ui/dashboard.gd • Changed • 364
scripts/ui/ekg_renderer.gd • Unchanged • 31
scripts/ui/hand_menu.gd • Changed • 773
scripts/ui/info_panel.gd • Changed • 111
scripts/ui/qcpr_debug_panel.gd • Unchanged • 217
scripts/utils/performance_monitor.gd • Unchanged • 34
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
92
Notes: scripts/ui/dashboard.gd • Changed • 364
scripts/ui/ekg_renderer.gd • Unchanged • 31
scripts/ui/hand_menu.gd • Changed • 773
scripts/ui/info_panel.gd • Changed • 111
scripts/ui/qcpr_debug_panel.gd • Unchanged • 217
scripts/utils/performance_monitor.gd • Unchanged • 34

## Slide 80
VALIDATION STILL REQUIRED
What to test before calling the app finished
Placement: stationary mannequin, head motion, marker loss, restart and recenter; verify saved nudges and floor height.
Exercise: full English run with natural multi-sentence speech, interruptions, 30 compressions, two reported breaths and handover; then German/Polish.
Deployment: PC/USB ASR and CCBM remain development dependencies. Connect real mannequin sensors if verified depth/recoil/ventilation are required.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
93
Notes: Placement: stationary mannequin, head motion, marker loss, restart and recenter; verify saved nudges and floor height.
Exercise: full English run with natural multi-sentence speech, interruptions, 30 compressions, two reported breaths and handover; then German/Polish.
Deployment: PC/USB ASR and CCBM remain development dependencies. Connect real mannequin sensors if verified depth/recoil/ventilation are required.

## Slide 81
CURRENT IMPLEMENTATION
Sources and scope of this review
Denis baseline: NaReT-Nachbarsprache-wird-reanimiert/naret-xr-app, commit 9d880a1 (28 September 2026).
Current: local working tree, installed version 42 / 0.3.40-original-stabilizer. Paul addon: 729f8c0.
Full source audit: DENIS_FINAL_APP_REVIEW.md. Reported validation: 24 application suites passed with the blocked Windows native detector excluded. Hardware behavior still needs the checks listed here.
NaReT review • 8 October 2026 • Baseline 9d880a1 / current working tree
94
Notes: # Denis's upstream app versus the final merged app
Reviewed 8 October 2026. Baseline: upstream `origin/main`, commit `9d880a1`
(28 September 2026), from NaReT-Nachbarsprache-wird-reanimiert/naret-xr-app.
Compared against the current working tree and the code used for installed
version 42, `0.3.40-original-stabilizer`. This includes uncommitted and untracked
files; it is not a comparison of two published releases. No changes were pushed.
## Executive assessment
Denis supplied the application architecture, patient/witness presentation,
scenario engine, audio/cloud framework, interface, and feedback infrastructure.
His dependency setup already imported the user's compression/hand-zone code
and `simple_pose_stabilizer.gd`. Those were not invented during this merge.
He also already integrated an external ArUco addon.
The merge changes the headset placement pipeline, connects the original CPR
display, narrows the exercise to one witness without AED, adds English, and
routes reported exercise actions through a new CCBM bridge. Paul's imported
addon supplies the newer detector. The latest fix activates the user's tuned
stabilizer settings and rest-pose policy, which had been missing in the adapter.
Source inspection establishes implementation, not correct behavior on hardware.
All 24 application test suites passed in the latest run, with the Windows-native
detector excluded. The imported Windows DLL is blocked by Application Control.
Android detection was observed previously with all three colored markers.
The latest restored stabilizer still needs the user's stationary/head-motion
check; this review does not claim the entire exercise is finished.
## 1. Composition and ownership — scripts/main.gd
**Before:** constructed Denis's scenario, QCPR manager, EKG, AED, two-witness
director, cloud/audio modules, tracker, interaction, room layout and UI.
**Now:** sets `cpr_witness_only` and `observation_driven`; constructs the CCBM
bridge and observation interpreter; instantiates a single-witness director with
Anna and null second rescuer/AED references. EKG and patient systems remain.
The current startup does not instantiate QCPR manager or the AED object.
The tracker receives the marker-layout profile. On the headset, the spatial
anchor receives the viewer head and the tracker-level temporal filter is
disabled so the anchor owns stabilization. This avoids two filter stages.
Audio recording and playback mute the CPR metronome. English confirmations,
recognized-text display, service status messages, controller nudging, save
actions, witness positioning and accessible training controls are connected here.
Virtual room/floor and colored hand meshes are not installed in the XR flow.
**Review:** this remains the largest integration file. AED/QCPR declarations and
legacy branches remain even though those systems are not instantiated. They are
inactive leftovers, not evidence that real QCPR measurements are connected.
Start requires placement and saved calibration. Exact headset use should be
tested in one complete run rather than inferred from individual functions.
## 2. Scenario — scripts/scenario/scenario_controller.gd
**Before:** deterministic assessment/call/CPR/AED/recovery states, counts and
allowed-action guards. Buttons could submit training actions.
**Now:** adds two policy switches. Witness-only mode rejects AED actions and
bystander-generated treatment events. Observation-driven mode hides routine
clinical progression buttons through `get_interface_actions()` while retaining
setup/reset controls. The original scenario guard still validates actions after
CCBM acceptance. Logging accepts CCBM probability and spoken-report metadata.
The summary identifies the focused exercise as `cpr_single_witness_practice`.
**Review:** AED enums and implementation remain for the broader scenario; they
are excluded in the selected mode. This is a focused CPR exercise, not Denis's
full original AED simulation. Speech confirms reported findings, not physical
technique. Physical compressions remain detector events.
## 3. Witnesses and conversation
### scripts/scenario/bystander_director.gd — unchanged upstream implementation
Denis's original two-witness director remains in the repository. The current
app instantiates a subclass instead, so presence of this file does not mean
Marek or automated bystander compressions are active.
### scripts/scenario/single_witness_director.gd — new
Overrides state/event handling: Anna arrives, urges action after waiting and
responds to accepted responsiveness assessment. Stroke and intent callbacks
do nothing. It never supplies compressions or fetches an AED. It deliberately
reuses the original director's timing/audio infrastructure.
### scripts/ai/llm_orchestrator.gd — modified
Adds English fallback replies, English model prompting/response validation and
a `single_witness` policy. In that mode, AED-fetch replies are suppressed and
the prompt forbids another helper or witness-performed CPR. Its queue and
dialogue-only separation are retained. Generated replies do not advance the
scenario. Calm/thank replies update Anna's emotion, not proof of a learner action.
**Review:** a cloud reply and a prerecorded fallback are different paths.
Arbitrary conversation requires the configured LLM; local ASR alone does not
provide open-ended dialogue. Legacy AED response dictionaries remain but are
filtered in the active mode.
## 4. Microphone, recognition and action interpretation
### scripts/ai/audio_manager.gd — modified
English is accepted throughout recording/playback. An empty capture buffer now
returns zero level instead of retaining a stale loud value; this prevents a
silence timer from being continually reset by old samples. Recording does not
restart an already-playing microphone stream. An unscripted missing clip does
not substitute an unrelated Anna calming line. Original microphone capture,
voice activation, playback queue and prepared-clip support remain.
### scripts/api/uni_api_client.gd — modified
Adds optional local ASR at `http://127.0.0.1:8767/inference`, a separate request
with a 30-second timeout, no cloud credentials, no redirects and English
transcription support. Denis's cloud completion/TTS/authentication framework
remains. The local route is a USB-forwarded development deployment, not an
independent speech recognizer running inside the Quest.
### scripts/scenario/spoken_observation.gd — new
Normalizes speech and maps bounded statements/requests to structural action
codes. Supports selected multi-sentence forms around a finding; does not mean
every wording or pace is accepted. Speech cannot create a compression stroke.
### scripts/scenario/speech_confirmation.gd — new
English-only pending proposals last 30 seconds and are bound to the current
scenario context. Yes/no applies only to an explicit pending proposal. A small
list handles observed transcription mistakes and tentative statements. It is
not a general fuzzy-match acceptance engine.
### scripts/ai/observation_interpreter.gd — new
For speech not handled by bounded matching, asks the configured LLM for an
action, kind, result and verbatim supporting evidence. Validates the schema,
evidence substring and expected result. Questions, intentions, ambiguous or
contradictory statements cannot silently become completed treatment actions.
Conversation is sent onward to Anna's dialogue system.
**Review findings:** the interpreter has one in-flight request; speech arriving
while busy gets clarification, not a queued interpretation. Without a configured
LLM, unfamiliar wording receives clarification. English confirmation behavior
is not mirrored completely in German/Polish. Recognition at different speaking
rates and interruption during playback still needs recorded headset validation.
## 5. CCBM — new, not part of Denis's baseline
### scripts/scenario/ccbm_bridge.gd
Sends structural observation history to an external worker. Requires a response
identifying engine `ccbm`, the requested action and a finite probability at
least 0.90. Then checks the action is still allowed by Denis's scenario. One
request is allowed at a time; history is limited to 256 observations. Reset
invalidates old responses. It records compression onset from accepted tracked
strokes rather than sending every stroke over HTTP. Reported ventilation is
still a spoken claim. Start does not require CCBM inference.
### integrations/ccbm/d.pddl, p.pddl, d-observations.cpp, server.py
Added behavior model/problem/observation code and HTTP wrapper around the
compiled CCBM worker on the PC/Linux runtime. The bridge is not itself the
inference engine. Repeated breathing observations represent first/second breath
in the model. Local speech/CCBM forwarding is configured by development tools.
**Review:** 0.90 is explicitly a prototype policy, not a threshold selected by
data-driven validation. Endpoint/model availability and accepted exercise
transitions must be checked during a full run. CCBM cannot prove a physical
breath, correct hand position or correct airway maneuver from a spoken report.
## 6. Tracking, marker combination and placement
### scripts/tracking/aruco_tracker.gd — modified Denis adapter
Adds profile loading and marker combination, used-marker evidence reporting
and a switch for temporal filtering. Preserves marker size/ID configuration,
tracking status and desktop preview. Chooses the migrated camera provider in
the XR path. Combining markers uses the exact newest detection result, not
unrelated stale poses. Unrecognized IDs are ignored by the layout.
### scripts/tracking/user_camera_provider.gd — new adapter from original approach
Retains CameraServer capture, background detection and capture-time head-pose
world conversion. Uses the imported detector's `detect_markers()` when present,
explicitly selects 4x4/50, passes configured physical marker sizes and retains
the existing intrinsics. Identity head pose is passed to detection; the saved
head transform is applied once. Old API fallback remains.
The explicit lens compatibility correction logged as identity on the headset:
the suspected inverse difference was ruled out. Diagnostic PNG saving is off.
Detection timing is periodically logged. Camera latency remains a fixed 50 ms
estimate; the addon's accurate CameraX timestamp path is not integrated here.
### scripts/tracking/colored_camera.gdshader — new
Combines luminance/chroma camera textures and classifies blue to white and
orange to black before detection. Full-resolution processing remains enabled
for colored markers. Lighting, printing and color thresholds can still affect
detection; this is not proof that all resolutions were optimized.
### scripts/tracking/colored_marker_image.gd — new
CPU fallback for non-GPU images, with RGB hue classification and luminance
fallback handling. Unit tests cover mapping and image handling; these are not
a hardware lighting benchmark.
### scripts/tracking/marker_layout.gd — added during migration
Loads calibrated marker-to-common transforms and a common-to-sternum bridge.
Each visible marker reconstructs the same anchor; translations are averaged
and sign-aligned quaternions combined. Reports position spread. Optional floor
orientation removes pitch/roll; it does not place the mesh bottom on the floor.
### scripts/tracking/startup_placement.gd — added during migration
Robust coordinate-median position and measured rotation medoid. Starts checking
after 30 independent readings, at three-reading checkpoints, with 1.5 mm /
1-degree estimate stability; four stable comparisons permit earliest acceptance
at 42 readings. A 100-reading fallback exists. Faster detection changes the
wall-clock duration of observation-count rules.
### scripts/tracking/viewer_motion_gate.gd — migrated original gate
Holds during head movement using a 0.3 s head window, 0.15 m/s and 20 degrees/s,
then 0.5 s settling. Five readings learn viewpoint bias within 10 cm AND
10 degrees. Small updates are held beyond 1.8 m; a 30 cm OR 25-degree change
with three full-evidence detections has an override. These heuristic constants
were retained, not newly proved optimal by this review. The experimental blanket
partial-marker hold was removed at the user's request.
### scripts/tracking/spatial_anchor.gd — modified Denis placement
Denis's original one-marker 1.5 s settling/mean path remains for desktop.
The headset uses the robust startup and viewer gate. Model offset and save/load
compatibility remain. Adds floor reference/geometry handling, model orientation,
opacity persistence, height preservation and explicit reposition resets.
Version 42 finally configures the original filter: window 5, position dead zone
20 mm, rotation dead zone 0.3 degrees, smoothing 1.2 s, prior 2 s; stable endpoint
checks 1.5 mm / 1 degree over 3 observations and relocation floors 80 mm /
8 degrees. A separate remembered rest pose is used and stable components can
re-anchor independently. Earlier statements that the script's presence meant
the full original policy was active were incomplete.
### scripts/tracking/marker_pose_gizmo.gd — new diagnostic
White marker-center dot, labeled ID and 5 cm RGB axes on raw world marker poses,
before patient/layout offsets. Hides after 500 ms without detection. Depth-test
bypass keeps it readable through the patient. Raw gizmo jitter is intentional.
### scripts/tracking/openxr_setup.gd / room_layout.gd — modified
Adds floor-height helpers respecting active tracking spaces, reference transforms
and live tracked room-anchor positions. Original XR/scene integration remains.
`room_anchor.gd` itself is unchanged.
**Review:** three issues should not be conflated: marker pose alignment, mesh
alignment offset, and stationary smoothing. A floor orientation constraint is
also different from physical mesh-floor contact. Current gate heuristics and
50 ms camera timing can still cause viewpoint-dependent shifts. Real movement,
occlusion and rest reacquisition need hardware checks without inventing offsets.
## 7. CPR and hand/controller interaction
### scripts/tracking/xr_interaction.gd — modified
Denis already instantiated the upstream hand-zone/stroke detector. Changes now
attach the original CPR HUD to the XR camera; use its BPM interval source rather
than a separate adapter calculation; retain the original zone dimensions; enable
metronome except while audio is busy; reset the 0–30 practice count for a new
cycle. The standalone automatic breathing-pause scheduler stays disabled because
the scenario owns the breathing events.
The practice display/zone appears after patient placement, but only CPR-stage
strokes receive exercise credit. Adds controller trigger menu clicks while
retaining hand pinch/poke input. Controllers do not generate physical CPR counts.
### addons/naret_upstream/avatar/*
`cpr_hand_zone.gd/.tscn`, `cpr_motion_session.gd`, `cpr_metronome.gd` and the
target guide originated in the user's project and were already dependencies of
Denis's application. `cpr_feedback_hud.gd` was brought into this runtime for the
original 0–30 count, pace needle, depth bar and coaching. The stabilizer script
matches the original project; the important latest change is its configuration
and rest-pose use in the spatial anchor.
**Review:** depth is hand excursion, not measured mannequin compression depth.
Speech cannot add compression counts. The existing sensor modules would need
real hardware/plugin connection for verified depth/recoil/ventilation data.
## 8. Patient model, transparency and animation
### scripts/mannequin/mannequin_controller.gd — modified
Adds optional anatomical fitting, resized mouth/forehead targets and neutral
gesture landmarks. Fit dimensions default to zero; scene model scale is 0.9.
Therefore the presence of fitting code does not establish a measured mannequin
match. Preserve the actual physical torso dimensions when assessing fit.
Adds body overlay materials using `assets/patient_overlay.gdshader`; head region
stays solid to avoid seeing teeth/eyeballs through facial skin. Body opacity
uses a 4x4 screen-space coverage mask instead of layered alpha blending. Pallor
updates preserve material alpha. A pattern can remain visible, especially in XR.
**Important exact difference:** current head-tilt limits are 10 degrees neck and
10 degrees head. Denis's baseline uses 28 and 20. These values are not the same,
even though earlier conversation discussed retaining Denis's angles.
### scripts/tracking/head_tilt_gesture.gd — new
Two separate tracked hands: forehead palm within 6 cm, other index tip within
4.5 cm of chin; 0.35 s positioning; coordinated movement within 2 s, sustained
0.12 s; 0.25 s lost-tracking grace. Limits are provisional. It triggers animation
only and does not score or confirm actual airway opening. Replaces Denis's
one-palm-within-10-cm trigger.
### Other mannequin scripts — unchanged
AED device, breathing system, bystander controller, heart system, pupil system,
ragdoll and rig animator retain upstream implementations. Whether each is active
depends on composition. AED code remains inactive in the focused exercise;
retained physiological displays are simulations, not sensed patient physiology.
## 9. Languages and interface
### scripts/ai/language_manager.gd — modified
Adds English scenario/action lines and UI translation mapping, three-language
selection and some English communication intents. Denis's DE/PL content remains.
Missing UI translation keys fall back to German, so full English coverage is not
guaranteed merely by selecting EN.
### scripts/ui/hand_menu.gd — modified
Larger direct training, language, microphone and voice-test controls alongside
the wrist-menu infrastructure. Uses observation-driven action lists. Language
and active-state feedback turn green; momentary actions flash rather than
remaining selected. Some visible strings remain English regardless of language.
### scripts/ui/calibration_panel.gd — modified
Retains XYZ and Euler rotation preview through the model offset, preserves scale,
and gates saving on startup placement. Removed marker geometry, scan visibility
and model-scale controls. Later requests added language/start/audio/microphone
controls outside scrolling, plus body transparency and floor adjustment fields.
It is therefore broader than the earlier requested minimal six-field panel.
Close keeps preview; Save writes it. Y controls can be disabled when floor locked.
Hard-coded English messages need localization review.
### scripts/ui/info_panel.gd — modified
Adds next-step/example phrases and hand-compression display. Helps the learner
understand expected observations instead of requiring hidden action buttons.
Remaining literal English strings require DE/PL checks.
### scripts/ui/dashboard.gd — modified
Adds EN selection and localized labels, hides QCPR simulator button, uses
observation-driven available UI actions and labels hand depth as an estimate.
Desktop/simulation utilities remain; their presence is not headset sensor support.
### scripts/ui/briefing_panel.gd — modified
Skips missing-AED feedback in witness-only mode, adapts the final advice for that
scenario and routes localization through the language helper. This file changes
what is displayed; it does not replace the scoring or session-log engine.
## 10. Feedback, EKG, QCPR and utilities retained from Denis
`score_tracker.gd` and `session_logger.gd` are unchanged upstream. The input events
and scenario metadata are extended, so their output can differ even without
editing the files. Full results should be checked for a no-AED, speech-report
session. Numeric verified-quality scores must not imply measured chest depth.
`ekg_system.gd` and `ekg_renderer.gd` are unchanged. `performance_monitor.gd` is
unchanged. The QCPR backend, real BLE adapter, constants, packet parser, manager,
simulated backend and QCPR debug panel are unchanged source; current main does
not start their runtime. Native BLE availability is a separate integration task.
## 11. Remaining work, in practical order
### Scene, addon and build changes outside scripts/
- `scenes/main.tscn`: selects `data/user_marker_layout.cfg`, supplies the default
180-degree X model orientation, and removes the AED and Marek scene instances.
This is an actual scene change, not just hiding their buttons.
- `scenes/mannequin.tscn`: sets the human model scale to 0.9. Saved model offsets
can add their own transform, so the scene scale alone is not a torso measurement.
- `assets/patient_overlay.gdshader`: new opaque-depth coverage shader with a solid
head region; discussed in section 8.
- `addons/opencv_aruco`: imported from Paul's `addon-port` branch, commit
`729f8c0`, with new packaged native libraries/API and export guard. It is a
selective addon port, not replacement of Denis's whole project. Its standalone
timestamped CameraX tracker is not the active camera provider.
- `project.godot`: the OpenCV editor-plugin section was moved; comparison with
this baseline does not show a new XR-reference-space policy in this file.
- `export_presets.cfg`: installed build identifies as code 42,
`0.3.40-original-stabilizer`; application package remains the same so replace
installation preserves user data.
- English script/audio and service setup tools are additions. Service settings
are runtime/device configuration, not evidence that all required servers are
bundled in the APK. No credential values are included in this review.
### Validation still required
1. Confirm the latest patient stabilization on a stationary mannequin, head
movement, partial marker loss and restart. Compare patient versus raw gizmos.
2. Confirm saved model fit/nudge and floor-height behavior after restarting and
XR recentering; do not compensate a camera-pose defect with a model offset.
3. Decide whether to retain the current 10+10-degree visual animation or restore
Denis's 28+20-degree animation; test its direction on the actual rig.
4. Run one full English exercise with natural speech, interruptions, two breaths,
compression cycle, handover and debrief. Log ASR, CCBM and scenario decisions.
5. Repeat in German/Polish; review translated UI, audio availability and fallback
behavior. Current English confirmation support is more extensive.
6. Decide the deployment model: USB-connected PC ASR/CCBM is development mode.
Independent headset deployment needs reachable services or another runtime.
7. Validate any desired real mannequin measurements via sensors/BLE. Do not label
hand excursion or spoken breaths as verified physical measurements.
8. Clean up inactive AED/QCPR branches only after reviewing the intended future
scope, then produce a reviewable commit/PR. Local changes are not automatically
incorporated into Denis's GitHub repository.
## File inventory
The following inventory compares each runtime script with the baseline Git blob,
normalizing Windows/Unix line endings. Changed files may include comments/formatting, not
only behavioral differences. Unchanged files retain source but can be called
with different settings or inputs. Godot `.uid` sidecars are omitted.
<!-- generated runtime inventory -->
51 runtime script/shader files: 17 changed, 13 added, 21 unchanged after normalizing line endings.
| Runtime file | Compared with Denis's baseline | Lines |
|---|---|---:|
| [scripts/ai/audio_manager.gd](../scripts/ai/audio_manager.gd) | Changed | 386 |
| [scripts/ai/language_manager.gd](../scripts/ai/language_manager.gd) | Changed | 260 |
| [scripts/ai/llm_orchestrator.gd](../scripts/ai/llm_orchestrator.gd) | Changed | 142 |
| [scripts/ai/observation_interpreter.gd](../scripts/ai/observation_interpreter.gd) | Added | 76 |
| [scripts/api/uni_api_client.gd](../scripts/api/uni_api_client.gd) | Changed | 219 |
| [scripts/ekg/ekg_system.gd](../scripts/ekg/ekg_system.gd) | Unchanged | 71 |
| [scripts/feedback/score_tracker.gd](../scripts/feedback/score_tracker.gd) | Unchanged | 59 |
| [scripts/feedback/session_logger.gd](../scripts/feedback/session_logger.gd) | Unchanged | 64 |
| [scripts/main.gd](../scripts/main.gd) | Changed | 856 |
| [scripts/mannequin/aed_device.gd](../scripts/mannequin/aed_device.gd) | Unchanged | 547 |
| [scripts/mannequin/breathing_system.gd](../scripts/mannequin/breathing_system.gd) | Unchanged | 44 |
| [scripts/mannequin/bystander_controller.gd](../scripts/mannequin/bystander_controller.gd) | Unchanged | 218 |
| [scripts/mannequin/heart_system.gd](../scripts/mannequin/heart_system.gd) | Unchanged | 68 |
| [scripts/mannequin/mannequin_controller.gd](../scripts/mannequin/mannequin_controller.gd) | Changed | 312 |
| [scripts/mannequin/pupil_system.gd](../scripts/mannequin/pupil_system.gd) | Unchanged | 23 |
| [scripts/mannequin/ragdoll.gd](../scripts/mannequin/ragdoll.gd) | Unchanged | 383 |
| [scripts/mannequin/rig_animator.gd](../scripts/mannequin/rig_animator.gd) | Unchanged | 379 |
| [scripts/qcpr/qcpr_backend.gd](../scripts/qcpr/qcpr_backend.gd) | Unchanged | 69 |
| [scripts/qcpr/qcpr_ble_real_backend.gd](../scripts/qcpr/qcpr_ble_real_backend.gd) | Unchanged | 168 |
| [scripts/qcpr/qcpr_constants.gd](../scripts/qcpr/qcpr_constants.gd) | Unchanged | 179 |
| [scripts/qcpr/qcpr_manager.gd](../scripts/qcpr/qcpr_manager.gd) | Unchanged | 195 |
| [scripts/qcpr/qcpr_packet.gd](../scripts/qcpr/qcpr_packet.gd) | Unchanged | 259 |
| [scripts/qcpr/simulated_manikin_backend.gd](../scripts/qcpr/simulated_manikin_backend.gd) | Unchanged | 478 |
| [scripts/scenario/bystander_director.gd](../scripts/scenario/bystander_director.gd) | Unchanged | 498 |
| [scripts/scenario/ccbm_bridge.gd](../scripts/scenario/ccbm_bridge.gd) | Added | 120 |
| [scripts/scenario/scenario_controller.gd](../scripts/scenario/scenario_controller.gd) | Changed | 371 |
| [scripts/scenario/single_witness_director.gd](../scripts/scenario/single_witness_director.gd) | Added | 25 |
| [scripts/scenario/speech_confirmation.gd](../scripts/scenario/speech_confirmation.gd) | Added | 48 |
| [scripts/scenario/spoken_observation.gd](../scripts/scenario/spoken_observation.gd) | Added | 70 |
| [scripts/tracking/aruco_tracker.gd](../scripts/tracking/aruco_tracker.gd) | Changed | 207 |
| [scripts/tracking/colored_camera.gdshader](../scripts/tracking/colored_camera.gdshader) | Added | 28 |
| [scripts/tracking/colored_marker_image.gd](../scripts/tracking/colored_marker_image.gd) | Added | 27 |
| [scripts/tracking/head_tilt_gesture.gd](../scripts/tracking/head_tilt_gesture.gd) | Added | 90 |
| [scripts/tracking/marker_layout.gd](../scripts/tracking/marker_layout.gd) | Added | 104 |
| [scripts/tracking/marker_pose_gizmo.gd](../scripts/tracking/marker_pose_gizmo.gd) | Added | 42 |
| [scripts/tracking/openxr_setup.gd](../scripts/tracking/openxr_setup.gd) | Changed | 70 |
| [scripts/tracking/room_anchor.gd](../scripts/tracking/room_anchor.gd) | Unchanged | 7 |
| [scripts/tracking/room_layout.gd](../scripts/tracking/room_layout.gd) | Changed | 178 |
| [scripts/tracking/spatial_anchor.gd](../scripts/tracking/spatial_anchor.gd) | Changed | 357 |
| [scripts/tracking/startup_placement.gd](../scripts/tracking/startup_placement.gd) | Added | 99 |
| [scripts/tracking/user_camera_provider.gd](../scripts/tracking/user_camera_provider.gd) | Added | 434 |
| [scripts/tracking/viewer_motion_gate.gd](../scripts/tracking/viewer_motion_gate.gd) | Added | 156 |
| [scripts/tracking/xr_interaction.gd](../scripts/tracking/xr_interaction.gd) | Changed | 466 |
| [scripts/ui/briefing_panel.gd](../scripts/ui/briefing_panel.gd) | Changed | 149 |
| [scripts/ui/calibration_panel.gd](../scripts/ui/calibration_panel.gd) | Changed | 219 |
| [scripts/ui/dashboard.gd](../scripts/ui/dashboard.gd) | Changed | 364 |
| [scripts/ui/ekg_renderer.gd](../scripts/ui/ekg_renderer.gd) | Unchanged | 31 |
| [scripts/ui/hand_menu.gd](../scripts/ui/hand_menu.gd) | Changed | 773 |
| [scripts/ui/info_panel.gd](../scripts/ui/info_panel.gd) | Changed | 111 |
| [scripts/ui/qcpr_debug_panel.gd](../scripts/ui/qcpr_debug_panel.gd) | Unchanged | 217 |
| [scripts/utils/performance_monitor.gd](../scripts/utils/performance_monitor.gd) | Unchanged | 34 |